SELECTION OF CONSULTANTS

REQUEST FOR PROPOSALS

RFP No.: MoPID.P7-SP/S/EOI/HPP/Naugad/02/076-77

Selection of Consulting Services for:

Detailed Feasibility Study of Naugad Hydropower Project (6.97 MW), Darchula

Project:                      Naugad Hydropower Project, Darchula

Office Name:             Ministry of Physical Infrastructure Development

Office Address:         Dhangadhi, Kailali

Financing Agency: Ministry of Physical Infrastructure Development

Sudur Paschim Province, Dhangadhi, Kailali

Issued on: March 2020

TABLE OF CONTENTS

Section 1 – Letter of Invitation

Section 2 – Instructions to Consultants and Data Sheet

Section 3 – Technical Proposal – Standard Forms

Section 4 – Financial Proposal – Standard Forms

Section 5 – Eligible Countries

Section 6 – Corrupt and Fraudulent Practices

Section 7–Terms of Reference

Section 8– Conditions of Contract and Contract Forms

TABLE OF CLAUSES

PART I

Section 1.  Letter of Invitation

Section 2.  Instructions to Consultants and Data Sheet

A. General Provisions

1.Definitions

2.Introduction

3.Conflict of Interest

4.Unfair Competitive Advantage

5.Corrupt and Fraudulent Practices

6.Eligibility

B.  Preparation of Proposals

7.General Considerations

8.Cost of Preparation of Proposal

9.Language

10.Documents Comprising the Proposal

11.Only One Proposal

12.Proposal Validity

13.Clarification and Amendment of RFP

14.Preparation of Proposals – Specific Considerations

15.Technical Proposal Format and Content

16.Financial Proposal

C.  Submission, Opening and Evaluation

17.Submission, Sealing, and Marking of Proposals

18.Confidentiality

19.Opening of Technical Proposals

20.Proposals Evaluation

21.Evaluation of Technical Proposals

22.Financial Proposals for QBS

23.Public Opening of Financial Proposals (for QCBS, FBS, and LCS methods)

24.Correction of Errors

25.Taxes

26.Conversion to Single Currency

27.Combined Quality and Cost Evaluation

28.Negotiations

29.Conclusion of Negotiations

30.Award of Contract

D. Negotiations and Award

E. Data Sheet

Section 3.  Technical Proposal – Standard Forms

Form TECH-1

Form TECH-2

Form TECH-3

Form TECH-4

Form TECH-5

Form TECH-6

Form TECH-7

Section 4.  Financial Proposal - Standard Forms

Section 5.  Eligible Countries

Section 6.  Corrupt and Fraudulent Practices

Section 7.  Terms of Reference

PART II

Section 8. Conditions of Contract and Contract Forms

Preface

I.Form of Contract

II.General Conditions of Contract

III.Special Conditions of Contract

IV.Appendices

# PART I

# Section 1.  Letter of Invitation

RFP No.: MoPID.P7-SP/S/EOI/HPP/Naugad/01/076-77

Address: Ministry of Physical Infrastructure Development, Kailali

Date: 1st March 2020

[insert: Name and Address of Consultant. In case of a Joint Venture (JV), a full name of the JV and the names of each member as in the submitted Expression of Interest shall be used]

Dear Mr./Ms.:

- Provincial Government, Sudur Paschim Province has allocated fund toward the cost of Study of Hydropower Projects and intends to apply a portion of this fund to eligible payments under this Contract for which this Request for Proposals is issued.

- The Client now invites proposals to provide the following consulting services (hereinafter called “Services Detailed Feasibility Study of Naugad Hydropower Project, Darchula.  More details on the Services are provided in the Terms of Reference (Section 7).

- This Request for Proposals (RFP) has been addressed to the following shortlisted Consultants:

1) CIAS-DEC JV, New Baneshwor, Kathamndu. #9851229755, kalaunihh@gmail.com

2) Jade-ERS JV, Putalishadak, Kathmandu, Tel:#01-4413302, info@ersnepal.com

3) ERMC-SLATE-e2 Services JV, Mid Baneshwor, Kathamndu, #9851037453, ermc@ermcnepal.com

4) Hydro Consult Engineering Limited, Buddhanagar, Kathamandu, #014782507, service@hcel.com.np

5) Technoquarry-Geocom-NEDC JV, Dhobighat, Lalitpur, #01-5153054, geocomnc@gmail.com

6) TMS-EI Maven-Green Planet JV, #9851157962, info@tms.com.np

- It is not permissible to transfer this invitation to any other firm, such as Consultant’s parent companies, subsidiaries and affiliates.  The Client will reject a Proposal if the Consultant drops a JV partner without the Client’s prior consent, which is given only in exceptional circumstances, such as blacklisting of the JV partner or occurrence of Force Majeure.

- A firm will be selected under Quality and Cost-Based Selection (QCBS) and procedures described in this RFP.

- The RFP includes the following documents:

Section 1 - Letter of Invitation

Section 2 - Instructions to Consultants and Data Sheet

Section 3 - Technical Proposal - Standard Forms

Section 4 - Financial Proposal - Standard Forms

Section 5 – Eligible Countries

Section 6 – GoN/DP’s Policy – Corrupt and Fraudulent Practices

Section 7 - Terms of Reference

Section 8 - Standard Forms of Contract

- Please inform us by 13th March 2020, in writing at Ministry of Physical Infrastructure Development, Dhangadhi, Kailali, by facsimile 091-527274, or by E-mail mopidp7@gmail.com:

- that you received the letter of invitation; and

- Whether you will submit a proposal alone or in association with other firm(s) (if permissible under Section 2, Instructions to Consultants (ITC), Data Sheet 14.1.1).

- Details on the proposal’s submission date, time and address are provided in Clauses 17.8 of the ITC.

Yours sincerely,

_____________________

Province Secretary

Ministry of Physical Infrastructure Development

Sudur paschim Province, Dhangadhi

Section 2. Instructions to Consultants and Data Sheet

A.  General Provisions

| ## Definitions | - “Affiliate(s)” means an individual or an entity that directly or indirectly controls, is controlled by, or is under common control with the Consultant. - “Applicable Guidelines” means the policies of the Development Partner (DP) governing the selection and Contract award process, in case of DP funded project. “Applicable Law” means the laws and any other instruments having the force of law in Nepal as they may be issued and in force from time to time. - “Borrower [or Recipient or Beneficiary]” means the Government, Government agency or other entity that signs the financing [or loan/credit/grant/project] agreement with the Development Partner. - “Client” means the [procuring entity/implementing/ executing agency] that signs the Contract for the Services with the selected Consultant. - “Consultant” means a legally-established professional consulting firm or an entity that may provide or provides the Services to the Client under the Contract. - “Contract” means a legally binding written agreement signed between the Client and the Consultant and includes all the attached documents listed in its Clause 1 (the General Conditions of Contract (GCC), the Special Conditions of Contract (SCC), and the Appendices). - “Data Sheet” means an integral part of the Instructions to Consultants (ITC) Section 2 that is used to reflect specific assignment conditions to supplement, but not to over-write, the provisions of the ITC. - “Day” means a calendar day. - ” Development Partner (DP)” means the country/institution funding the project as specified in the Data Sheet. - “Experts” means, collectively, Key Experts, Non-Key Experts, or any other personnel of the Consultant, Sub-consultant or Joint Venture member(s). - “Government” means the government of the Nepal. - “Joint Venture (JV)” means an association with or without a legal personality distinct from that of its members, of more than one Consultant where one member has the authority to conduct all business for and on behalf of any and all the members of the JV, and where the members of the JV are jointly and severally liable to the Client for the performance of the Contract. - “Key Expert(s)” means an individual professional whose skills, qualifications, knowledge and experience are critical to the performance of the Services under the Contract and whose CV is taken into account in the technical evaluation of the Consultant’s proposal. - “ITC” (this Section 2 of the RFP) means the Instructions to Consultants that provides the shortlisted Consultants with all information needed to prepare their Proposals. - “LOI” (Section 1 of the RFP) means the Letter of Invitation being sent by the Client to the shortlisted Consultants. - “Non-Key Expert(s)” means an individual professional provided by the Consultant or its Sub-consultant and who is assigned to perform the Services or any part thereof under the Contract and whose CVs are not evaluated individually. - “Proposal” means the Technical Proposal and the Financial Proposal of the Consultant. - “RFP” means the Request for Proposals prepared by the Client for the selection of Consultants, based on the SRFP. - “SRFP” means the Standard Request for Proposals issued by PPMO, which must be used by the Public Entity as the basis for the preparation of the RFP. - “Services” means the work to be performed by the Consultant pursuant to the Contract. - “Sub-consultant” means an entity to whom the Consultant intends to subcontract any part of the Services while remaining responsible to the Client during the performance of the Contract. - “TORs” (this Section 7 of the RFP) means the Terms of Reference that explain the objectives, scope of work, activities, and tasks to be performed, respective responsibilities of the Client and the Consultant, and expected results and deliverables of the assignment. |  |
| --- | --- | --- |
| ## Introduction |  | - 2.1 The Client named in the Data Sheet intends to select a Consultant from those listed in the Letter of Invitation, in accordance with the method of selection specified in the Data Sheet. - 2.2 The shortlisted Consultants are invited to submit a Technical Proposal and a Financial Proposal, or a Technical Proposal only, as specified in the Data Sheet, for consulting services required for the assignment named in the Data Sheet. The Proposal will be the basis for negotiating and ultimately signing the Contract with the selected Consultant. - 2.3 The Consultants should familiarize themselves with the local conditions and take them into account in preparing their Proposals, including attending a pre-proposal conference if one is specified in the Data Sheet. Attending any such pre-proposal conference is optional and is at the Consultants’ expense. - 2.4 The Client will timely provide, at no cost to the Consultants, the inputs, relevant project data, and reports required for the preparation of the Consultant’s Proposal as specified in the Data Sheet. |
| ## Conflict of Interest |  | - 3.1 The Consultant is required to provide professional, objective, and impartial advice, at all times holding the Client’s interests paramount, strictly avoiding conflicts with other assignments or its own corporate interests, and acting without any consideration for future work. - The Consultant has an obligation to disclose to the Client any situation of actual or potential conflict that impacts its capacity to serve the best interest of its Client. Failure to disclose such situations may lead to the disqualification of the Consultant or the termination of its Contract and/or blacklisting by the Public Procurement Monitoring Office/DP. - Without limitation on the generality of the foregoing, and unless stated otherwise in the Data Sheet, the Consultant shall not be hired under the circumstances set forth below: |
| a. Conflicting activities |  | (i) Conflict between consulting activities and procurement of goods, works or non-consulting services: a firm that has been engaged by the Client to provide goods, works, or non-consulting services for a project, or any of its Affiliates, shall be disqualified from providing consulting services resulting from or directly related to those goods, works, or non-consulting services. Conversely, a firm hired to provide consulting services for the preparation or implementation of a project, or any of its Affiliates, shall be disqualified from subsequently providing goods or works or non-consulting services resulting from or directly related to the consulting services for such preparation or implementation. |
| b. Conflicting assignments |  | (ii) Conflict among consulting assignments: a Consultant (including its Experts and Sub-consultants) or any of its Affiliates shall not be hired for any assignment that, by its nature, may be in conflict with another assignment of the Consultant for the same or for another Client. |
| c. Conflicting relationships |  | (iii) Relationship with the Client’s staff: a Consultant (including its Experts and Sub-consultants) that has a close business or family relationship with a professional staff of the Client or are directly or indirectly involved in any part of (i) the preparation of the Terms of Reference for the assignment, (ii) the selection process for the Contract, or (iii) the supervision of the Contract, may not be awarded a Contract. |
| ## Unfair Competitive Advantage |  | - 4.1 Fairness and transparency in the selection process require that the Consultants or their Affiliates competing for a specific assignment do not derive a competitive advantage from having provided consulting services related to the assignment in question. To that end, the Client shall indicate in the Data Sheet and make available to all shortlisted Consultants together with this RFP all information that would in that respect give such Consultant any unfair competitive advantage over competing Consultants. |
| ## Corrupt and Fraudulent Practices |  | 5.1 The GoN/DP requires compliance with its policy in regard to corrupt and fraudulent/prohibited practices as set forth in Section 6. 5.2 In further pursuance of this policy, Consultant shall permit and shall cause its sub-consultants and sub-contractors to permit GoN/DP or its representatives to inspect the accounts, records and other documents relating to the submission of the Proposal and execution of the contract, in case of award, and to have the accounts and records audited by auditors appointed by the GoN/DP. 5.3 Consultants shall be aware of the provisions on fraud and corruption stated in Clause GCC 10.1. |
| ## Eligibility |  | - 6.1 The GoN/DP permits consultants (individuals and firms, including Joint Ventures and their individual members) from the eligible countries as stated in Section 5 to offer consulting services for GoN/DP-financed projects. 6.2 Furthermore, it is the Consultant’s responsibility to ensure that its Experts, joint venture members, Sub-consultants, agents (declared or not), sub-contractors, service providers, suppliers and/or their employees meet the eligibility requirements as established by the GoN/DP.Maximum number of partners in JV shall be Specified in Data sheet. - 6.3 As an exception to the foregoing Clauses 6.1 and 6.2 above: |
| a. Sanctions |  | - 6.3.1 In case of a natural person or firm/institution/company which is already declared blacklisted and ineligible by the GoN, any other new or existing firm/institution/company owned partially or fully by such Natural person or Owner or Board of director of blacklisted firm/institution/company; shall not be eligible consultant. The list of debarred firms and individuals is available at the electronic address specified in the Data Sheet. |
| b. Prohibitions |  | - 6.3.2 Firms and individuals shall have the nationality of an eligible countries as indicated in Section 5 (Eligible Countries) and: (a) as a matter of law or official regulations, Nepal prohibits commercial relations with that country; or (b) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s Country prohibits any import of goods from that country or any payments to any country, person, or entity in that country. |
| c. Restrictions for public employees |  | 6.3.3 Government officials and civil servants may only be hired under consulting contracts, either as individuals or as members of a team of a consulting firm, if permitted under GoN/DP policy, and their employment would not create a conflict of interest). |
| # B. Preparation of Proposals |  |  |
| ### General Considerations |  | - 7.1 In preparing the Proposal, the Consultant is expected to examine the RFP in detail. Material deficiencies in providing the information requested in the RFP may result in rejection of the Proposal. |
| ### Cost of Preparation of Proposal |  | - 8.1 The Consultant shall bear all costs associated with the preparation and submission of its Proposal, and the Client shall not be responsible or liable for those costs, regardless of the conduct or outcome of the selection process. The Client is not bound to accept any proposal, and reserves the right to annul the selection process at any time prior to Contract award, without thereby incurring any liability to the Consultant. |
| ### Language |  | - 9.1 The Proposal, as well as all correspondence and documents relating to the Proposal exchanged between the Consultant and the Client, shall be written in the English language. |
| ### Documents Comprising the Proposal |  | - 10.1 The Proposal shall comprise the documents and forms listed in the Data Sheet. - 10.2 The Consultant shall furnish information on commissions, gratuities and fees, if any, paid or to be paid to agents or any other party relating to this Proposal and, if awarded, Contract execution, as requested in the Financial Proposal submission form (Section 4). |
| ### Only One Proposal |  | - 11.1 The Consultant (including the individual members of any Joint Venture) shall submit only one Proposal, either in its own name or as part of a Joint Venture in another Proposal. If a Consultant, including any Joint Venture member, submits or participates in more than one proposal, all such proposals shall be disqualified and rejected. This does not, however, preclude a Sub-consultant, or the Consultant’s staff from participating as Key Experts and Non-Key Experts in more than one Proposal when circumstances justify and if stated in the Data Sheet. |
| ### Proposal Validity |  | - 12.1 The Data Sheet indicates the period during which the Consultant’s Proposal must remain valid after the Proposal submission deadline. - 12.2 During this period, the Consultant shall maintain its original Proposal without any change, including the availability of the Key Experts, the proposed rates and the total price. - 12.3 If it is established that any Key Expert nominated in the Consultant’s Proposal was not available at the time of Proposal submission or was included in the Proposal without his/her confirmation, such Proposal shall be disqualified and rejected for further evaluation, and may be subject to blacklisting in accordance with Clause 5 of this ITC. |
| a. Extension of Validity Period |  | - 12.4 The Client will make its best effort to complete the negotiations within the proposal’s validity period. However, should the need arise, the Client may request, in writing, all Consultants who submitted Proposals prior to the submission deadline to extend the Proposals’ validity. - 12.5 If the Consultant agrees to extend the validity of its Proposal, it shall be done without any change in the original Proposal and with the confirmation of the availability of the Key Experts. The Consultant shall not include any additional conditions against the provisions specified in RFP, while extending the validity of its Proposal. - 12.6 The Consultant has the right to refuse to extend the validity of its Proposal in which case such Proposal will not be further evaluated. |
| b. Substitution of Key Experts at Validity Extension |  | - 12.7 If any of the Key Experts become unavailable for the extended validity period, the Consultant shall provide a written adequate justification and evidence satisfactory to the Client together with the substitution request. In such case, a replacement Key Expert shall have equal or better qualifications and experience than those of the originally proposed Key Expert. The technical evaluation score, however, will remain to be based on the evaluation of the CV of the original Key Expert. - 12.8 If the Consultant fails to provide a replacement Key Expert with equal or better qualifications, or if the provided reasons for the replacement or justification are unacceptable to the Client, such Proposal will be rejected. |
| c. Sub-Contracting |  | - 12.9 The Consultant shall not subcontract the whole of the Services unless otherwise indicated in the Data Sheet. |
| ### Clarification and Amendment of RFP |  | - 13.1 The Consultant may request a clarification of any part of the RFP during the period indicated in the Data Sheet before the Proposals’ submission deadline. Any request for clarification must be sent in writing, or by standard electronic means, to the Client’s address indicated in the Data Sheet. The Client will respond in writing, or by standard electronic means, and will send written copies of the response (including an explanation of the query but without identifying its source) to all shortlisted Consultants. Should the Client deem it necessary to amend the RFP as a result of a clarification, it shall do so following the procedure described below: - 13.1.1 At any time before the proposal submission deadline, the Client may amend the RFP by issuing an amendment in writing or by standard electronic means. The amendment shall be sent to all shortlisted Consultants and will be binding on them. The shortlisted Consultants shall acknowledge receipt of all amendments in writing. - 13.1.2 If the amendment is substantial, the Client may extend the proposal submission deadline to give the shortlisted Consultants reasonable time to take an amendment into account in their Proposals. - 13.1.3 The Consultant may submit a modified Proposal or a modification to any part of it at any time prior to the proposal submission deadline. No modifications to the Technical or Financial Proposal shall be accepted after the deadline. |
| ### Preparation of Proposals – Specific Considerations |  | - 14.1 While preparing the Proposal, the Consultant must give particular attention to the following: - 14.1.1 If a shortlisted Consultant considers that it may enhance its expertise for the assignment by associating with other consultants in the form of a Joint Venture or as Sub-consultants, it may do so with either (a) non-shortlisted Consultant(s), or (b) shortlisted Consultants if permitted in the Data Sheet. In all such cases a shortlisted Consultant must obtain the written approval of the Client prior to the submission of the Proposal. When associating with non-shortlisted firms in the form of a joint venture or a sub-consultancy, the shortlisted Consultant shall be a lead member. - 14.1.2 The Client may indicate in the Data Sheet the estimated Key Experts’ time input (expressed in person-month) or the Client’s estimated total cost of the assignment. This estimate is indicative and the Proposal shall be based on the Consultant’s own estimates for the same. - 14.1.3 If stated in the Data Sheet, the Consultant shall include in its Proposal at least the same time input (in the same unit as indicated in the Data Sheet) of Key Experts, failing which the Financial Proposal will be adjusted for the purpose of comparison of proposals and decision for award in accordance with the procedure in the Data Sheet. - 14.1.4 For assignments under the Fixed-Budget selection method, the estimated Key Experts’ time input is not disclosed. Total available budget, with an indication whether it is inclusive or exclusive of taxes, is given in the Data Sheet, and the Financial Proposal shall not exceed this budget. |
| ### Technical Proposal Format and Content |  | - 15.1 The Technical Proposal shall not include any financial information. A Technical Proposal containing material financial information shall be declared non-responsive. - 15.2 Only one curriculum vitae (CV) may be submitted for each key expert. If a technical proposal nominates more than one expert for a position, the Client will evaluate all CVs and apply the lowest score for the position. |
| ### Financial Proposal |  | - 16.1 The Financial Proposal shall be prepared using the Standard Forms provided in Section 4 of the RFP. It shall list all costs associated with the assignment, including (a) remuneration for Key Experts and Non-Key Experts, (b) other expenses, (c) provisional sums when applicable indicated in the Data Sheet. |
| a. Price Adjustment |  | - 16.2 For assignments with a duration exceeding 12 months, a price adjustment provision for foreign and/or local inflation for remuneration rates applies if so stated in the Data Sheet. |
| b. Taxes |  | - 16.3 The Consultant and its Sub-consultants and Experts are responsible for meeting all tax liabilities arising out of the Contract. Information on taxes in the Client’s country is provided in the Data Sheet. |
| c. Currency of Proposal |  | - 16.4 The Consultant may express the price for its Services in the currency or currencies as stated in the Data Sheet. If indicated in the Data Sheet, the portion of the price representing local cost shall be stated in the Nepalese Rupees. |
| d. Currency of Payment |  | - 16.5 Payment under the Contract shall be made in the currency or currencies in which the payment is requested in the Proposal. |
| # C. Submission, Opening and Evaluation |  |  |
| ### Submission, Sealing, and Marking of Proposals |  | - The Consultant shall submit a signed and complete Proposal comprising the documents and forms in accordance with Clause 10 (Documents Comprising Proposal). The submission can be done by mail or by hand. If specified in the Data Sheet, the Consultant has the option of submitting its Proposals electronically. - An authorized representative of the Consultant shall sign the original submission letters in the required format for both the Technical Proposal and, if applicable, the Financial Proposals and shall initial all pages of both. The authorization shall be in the form of a written power of attorney attached to the Technical Proposal. - A Proposal submitted by a Joint Venture shall be signed by all members so as to be legally binding on all members, or by an authorized representative who has a written power of attorney signed by each member’s authorized representative. - Any modifications, revisions, interlineations, erasures, or overwriting shall be valid only if they are signed or initialed by the person signing the Proposal. - The signed Proposal shall be marked “Original”, and its copies marked “Copy” as appropriate. The number of copies is indicated in the Data Sheet. All copies shall be made from the signed original. If there are discrepancies between the original and the copies, the original shall prevail. - The original and all the copies of the Technical Proposal shall be placed inside of a sealed envelope clearly marked “Technical Proposal”, “[Name of the Assignment]“, reference number, name and address of the Consultant, and with a warning “Do Not Open until [insert the date and the time of the Technical Proposal submission deadline].” - Similarly, the original Financial Proposal (if required for the applicable selection method) shall be placed inside of a sealed envelope clearly marked “Financial Proposal” followed by the name of the assignment, reference number, name and address of the Consultant, and with a warning “Do Not Open With The Technical Proposal.” - The sealed envelopes containing the Technical and Financial Proposals shall be placed into one outer envelope and sealed. This outer envelope shall bear the submission address, RFP reference number, the name of the assignment, Consultant’s name and the address, and shall be clearly marked “Do Not Open Before [insert the time and date of the submission deadline indicated in the Data Sheet]”. - If the envelopes and packages with the Proposal are not sealed and marked as required, the Client will assume no responsibility for the misplacement, loss, or premature opening of the Proposal. For QCBS, FBS and LCS, if the Technical and Financial Proposals are not submitted in separate sealed envelopes as required, the Client shall reject the Proposal. - The Proposal or its modifications must be sent to the address indicated in the Data Sheet and received by the Client no later than the deadline indicated in the Data Sheet, or any extension to this deadline. Any Proposal or its modification received by the Client after the deadline shall be declared late and rejected, and promptly returned unopened. |
| ### Confidentiality |  | - From the time the Proposals are opened to the time the Contract is awarded, the Consultant should not contact the Client on any matter related to its Technical and/or Financial Proposal. Information relating to the evaluation of Proposals and award recommendations shall not be disclosed to the Consultants who submitted the Proposals or to any other party not officially concerned with the process, until the letter of intent to accept the proposal has been issued to the selected Consultant. - Any attempt by shortlisted Consultants or anyone on behalf of the Consultant to influence improperly the Client in the evaluation of the Proposals or Contract award decisions may result in the rejection of its Proposal, and may be subject to the application of prevailing PPMO’s blacklisting procedures. - Notwithstanding the above provisions, from the time of the Proposals’ opening to the time of issuance of notification for opening of financial proposal or the Letter of Intent, if a Consultant wishes to contact the Client on any matter related to the selection process, it should do so only in writing. |
| ### Opening of Technical Proposals |  | - The Client’s evaluation committee shall conduct the opening of the Technical Proposals in the presence of the shortlisted Consultants’ authorized representatives who choose to attend. The opening date, time and the address are stated in the Data Sheet. The envelopes with the Financial Proposal shall remain sealed and shall be securely stored until they are opened in accordance with Clause 23 of the ITC. 19.2 At the opening of the Technical Proposals the following shall be read out: (i) the name and the country of the Consultant or, in case of a Joint Venture, the name of the Joint Venture, the name of the lead member and the names and the countries of all members; (ii) the presence or absence of a duly sealed envelope with the Financial Proposal; (iii) any modifications to the Proposal submitted prior to proposal submission deadline; and (iv) any other information deemed appropriate or as indicated in the Data Sheet. |
| ### Proposals Evaluation |  | - Subject to provision of Clause 15.1 of the ITC, the evaluators of the Technical Proposals shall have no access to the Financial Proposals until the technical evaluation is concluded and the DP issues its “no objection”, if applicable. - The Consultant is not permitted to alter or modify its Proposal in any way after the proposal submission deadline except as permitted under Clause 12.7 of this ITC. While evaluating the Proposals, the Client will conduct the evaluation solely on the basis of the submitted Technical and Financial Proposals. |
| ### Evaluation of Technical Proposals |  | - The Client’s evaluation committee shall evaluate the Technical Proposals on the basis of their responsiveness to the Terms of Reference and the RFP, applying the evaluation criteria, sub-criteria, and point system specified in the Data Sheet. Each responsive Proposal will be given a technical score. The evaluation committee shall compute the score obtained by each proposal by taking the average of the scores given by each member of the evaluation committee to the proposal. A Proposal shall be rejected at this stage if it does not respond to important aspects of the RFP or if it fails to achieve the minimum technical score indicated in the Data Sheet. - Proposed experts, involved in the firms’ work in hand will not be considered for evaluation to the extent of this involvement in the ongoing assignment. - In Case, a corruption case is being filed to Court against the Natural Person or Board of Director of the firm/institution /company or any partner of JV, such Natural Person or Board of Director of the firm/institution /company or any partner of JV such firm’s or JV proposal shall be excluded from the evaluation, if public entity receives instruction from Government of Nepal. |
| ### Financial Proposals for QBS |  | - Following the ranking of the Technical Proposals, when the selection is based on quality only (QBS), the top-ranked Consultant is invited to negotiate the Contract. - If Financial Proposals were invited together with the Technical Proposals, only the Financial Proposal of the technically top-ranked Consultant is opened by the Client’s evaluation committee. All other Financial Proposals are returned unopened after the Contract negotiations are successfully concluded and the Contract is signed. - In Case, a corruption case is being filed to Court against the Natural Person or Board of Director of the firm/institution /company or any partner of JV, such Natural Person or Board of Director of the firm/institution /company or any partner of JV such firm’s or JV proposal shall be excluded from the evaluation, if public entity receives instruction from Government of Nepal. |
| ### Public Opening of Financial Proposals (for QCBS, FBS, and LCS methods) |  | - After the technical evaluation is completed and the DP has issued its no objection (if applicable), the Client shall notify those Consultants whose Proposals were considered non-responsive to the RFP and TOR or did not meet the minimum qualifying technical score (and shall provide information relating to the Consultant’s overall technical score) that their Financial Proposals will be returned unopened after completing the selection process and Contract signing. The Client shall simultaneously notify in writing those Consultants that have achieved the minimum overall technical score and inform them of the date, time and location for the opening of the Financial Proposals. The opening date should be at least 7 days for national shortlisting and 15 days for international shortlisting for attending the opening. The Consultant’s attendance at the opening of the Financial Proposals is optional and is at the Consultant’s choice. - The Financial Proposals shall be opened by the Client’s evaluation committee in the presence of the representatives of those Consultants whose proposals have passed the minimum technical score. At the opening, the names of the Consultants, and the overall technical scores, shall be read aloud. The Financial Proposals will then be inspected to confirm that they have remained sealed and unopened. These Financial Proposals shall be then opened, and the following information will be recorded: (a) Name and address , (b) Proposed service charge, (c) Discount offered, if any; (d) Description of the discrepancies, if any, between figure and words, (e) Whether the financial proposal is signed or not by authorized representative of consultant, (f) If any matter or content of the financial proposal is effaced whether such efface is signed by the consultant or his/her representative or not and the details of the amount and the content effaced, (g) Other necessary matters considered appropriate by the Public Entity 23.3 In Case, a corruption case is being filed to Court against the Natural Person or Board of Director of the firm/institution /company or any partner of JV, such Natural Person or Board of Director of the firm/institution /company or any partner of JV such firm’s or JV proposal shall be excluded from the evaluation, if public entity receives instruction from Government of Nepal. |
| ### Correction of Errors |  | - Activities and items described in the Technical Proposal but not priced in the Financial Proposal, shall be assumed to be included in the prices of other activities or items, and no corrections are made to the Financial Proposal. |
| a. Time-Based Contracts |  | 24.1.1 If a Time-Based contract form is included in the RFP, the Client’s evaluation committee will (a) correct any computational or arithmetical errors, (b) adjust the discount offered, if any, and (b) adjust the prices if they fail to reflect all inputs included for the respective activities or items in the Technical Proposal. In case of discrepancy between (i) a partial amount (sub-total) and the total amount, or (ii) between the amount derived by multiplication of unit price with quantity and the total price, or (iii) between words and figures, the former will prevail. In case of discrepancy between the Technical and Financial Proposals in indicating quantities of input, the Technical Proposal prevails and the Client’s evaluation committee shall correct the quantification indicated in the Financial Proposal so as to make it consistent with that indicated in the Technical Proposal, apply the relevant unit price included in the Financial Proposal to the corrected quantity, and correct the total Proposal cost. |
| b. Lump-Sum Contracts |  | 24.2 If a Lump-Sum contract form is included in the RFP, the Consultant is deemed to have included all prices in the Financial Proposal, so neither arithmetical corrections nor price adjustments shall be made. The total price, net of taxes understood as per Clause ITC 25 below, specified in the Financial Proposal (Form FIN-1) shall be considered as the offered price. |
| ### Taxes |  | 25.1 Except as set out in Sub-clause 25.2, all taxes are deemed included in the Consultant’s Financial proposal, and, therefore, included in the evaluation. 25.2 Except for VAT, all taxes levied and imposed on the contract invoices and any tax liabilities arising from the Contract under the laws of Nepal are deemed included in the Consultant’s Financial Proposal and, hence, included in the evaluation. Information on the Consultant’s tax obligations in Nepal can be found as indicated in Clause 16.3 of the Data Sheet. |
| ### Conversion to Single Currency |  | - 26.1 For the evaluation purposes, prices shall be converted to a single currency using the selling rates of exchange, source and date indicated in the Data Sheet. |
| ##### Combined Quality and Cost Evaluation |  |  |
| - Quality- and Cost-Based Selection (QCBS) |  | - 27.1 In the case of QCBS, the total score is calculated by weighting the technical and financial scores and adding them as per the formula and instructions in the Data Sheet. The Consultant achieving the highest combined technical and financial score will be invited for negotiations. |
| - Fixed-Budget Selection (FBS) |  | - 27.2 In the case of FBS, those Proposals that exceed the budget indicated in Clause 14.1.4 of the Data Sheet shall be rejected. - 27.3 The Client will select the Consultant that submitted the highest-ranked Technical Proposal that does not exceed the budget indicated in the RFP, and invite such Consultant to negotiate the Contract. |
| - Least-Cost Selection (LCS) |  | - 27.4 In the case of Least-Cost Selection (LCS), the Client will select the Consultant with the lowest evaluated total price among those consultants that achieved the minimum technical score, and invite such Consultant to negotiate the Contract. |
| D. Negotiations and Award |  |  |
| ##### Negotiations |  | - 28.1 The negotiations will be held at the date and address indicated in the Data Sheet with the Consultant’s representative(s) who must have written power of attorney to negotiate and sign a Contract on behalf of the Consultant. - 28.2 The Client shall prepare minutes of negotiations that are signed by the Client and the Consultant’s authorized representative. - 28.3 The date, time and address for the negotiations will be advised in writing by the client. The notification period shall be at least 15 days for international selection and 7 days for national selection. |
| a. Availability of Key Experts |  | - 28.3 The invited Consultant shall confirm the availability of all Key Experts included in the Proposal as a pre-requisite to the negotiations, or, if applicable, a replacement in accordance with Clause 12 of the ITC. Failure to confirm the Key Experts’ availability may result in the rejection of the Consultant’s Proposal and the Client proceeding to negotiate the Contract with the next-ranked Consultant. - 28.4 Notwithstanding the above, the substitution of Key Experts at the negotiations may be considered if due solely to circumstances outside the reasonable control of and not foreseeable by the Consultant, including but not limited to death or medical incapacity. In such case, the Consultant shall offer a substitute Key Expert within the period of time specified in the letter of invitation to negotiate the Contract, who shall have equivalent or better qualifications and experience than the original candidate. |
| b. Technical negotiations |  | - 28.5 The negotiations include discussions of the Terms of Reference (TORs), the proposed methodology, the Client’s inputs, the special conditions of the Contract, and finalizing the “Description of Services” part of the Contract. These discussions shall not substantially alter the original scope of services under the TOR or the terms of the contract, lest the quality of the final product, its price, or the relevance of the initial evaluation be affected. |
| c. Financial negotiations |  | - 28.6 In the case of a Time-Based contract, where cost is a factor in the evaluation, unit rates negotiations for remuneration shall not take place. However, there may be negotiation on reimbursable expenses. - 28.7 If the selection method included cost as a factor in the evaluation, the total price stated in the Financial Proposal for a Lump-Sum contract shall not be negotiated. - 28.8 The format for (i) providing information on remuneration rates in the case of Quality Based Selection is provided in Appendix A to the Financial Form FIN-3:Financial Negotiations – Breakdown of Remuneration Rates. |
| ##### Conclusion of Negotiations |  | - 29.1 The negotiations are concluded with a review of the finalized draft Contract, which then shall be initialed by the Client and the Consultant’s authorized representative. - 29.2 If the negotiations fail, the Client shall inform the Consultant in writing of all pending issues and disagreements and provide a final opportunity to the Consultant to respond. If disagreement persists, the Client shall terminate the negotiations informing the Consultant of the reasons for doing so. The Client will invite the next-ranked Consultant to negotiate a Contract. Once the Client commences negotiations with the next-ranked Consultant, the Client shall not reopen the earlier negotiations. |
| ##### Award of Contract |  | - Pursuant to Clause 29.1 of this ITC, the consultant, with whom agreement is reached following negotiation, shall be selected for approval of his proposal and the Client shall notify its’ intention to accept the proposal to the selected consultant and other short-listed consultants within 7 days of selection of the winning proposal. - If the review application is not received by the Client pursuant to Clause 31.2 of this ITC then the proposal of the Consultant, selected as per Clause 30.1 of this ITC shall be accepted and the successful consultant shall be notified to come for signing the Agreement within 15 days. - If the Consultant fails to sign an agreement pursuant to Clause 30.2 of this ITC then the Client will invite the consultant whose proposal received the next highest score to negotiate a contract. - The Consultant is expected to commence the assignment on the date and at the location specified in the Data Sheet. - In Case, a corruption case is being filed to Court against the Natural Person or Board of Director of the firm/institution /company or any partner of JV, such Natural Person or Board of Director of the firm/institution /company or any partner of JV such firm’s or JV proposal shall be excluded from the evaluation, if public entity receives instruction from Government of Nepal. |
| ##### Request for Information/ Complaints |  | - 31.1 A consultant, who has been informed that its technical proposal has been considered non-responsive to the RFP and TOR or did not meet the minimum qualifying technical score, may request the Client to provide the technical score obtained by him and the reason for not being able to qualify. The Client shall provide the information within 5 days of receiving such request. If the applicant is not satisfied with the decision given by the procuring entity and/or the decision is not given by the Procuring Entity within 5 days, then the applicant can file a complaint to the Review Committee within 7 days. The Applicant filing application for review shall have to furnish a cash amount or bank guarantee from Commercial Bank or Financial Institution eligible to issue Bank Guarantee as per prevailing Law equivalent to the amount specified in the Data Sheet with the validity period of at least ninety days from the date of filing of application. - In case of letter of intent after evaluation of financial proposal if the applicant is not satisfied with the decision given by the procuring entity and/or the decision is not given by the Procuring Entity within 5 days, then the applicant can file a complaint to the Review Committee within 7 days. The Applicant filing application for review shall have to furnish a cash amount or bank guarantee from Commercial Bank or Financial Institution eligible to issue Bank Guarantee as per prevailing Law equivalent to the 1% of Financial Proposal with the validity period of at least ninety days from the date of filing of application. - 31.2 Any consultant, who has submitted a proposal and is not satisfied with the procurement process or Client’s decision provided as per Clause 30.1 of this ITC and believes that the Client has committed an error or breach of duty which has or will result in loss to him then the consultant may give an application for review of the decision to the Client with reference to the error or breach of duty committed by the Client. The review application should be given within 7 days of receipt of information regarding the issue of letter by the Client notifying its intention to accept the winning proposal pursuant to Clause 30.1 of this ITC. - 31.3 If a review application is received by the Client pursuant to Clause 31.2 of this ITC then the Client will clarify and respond within 5 days of receiving such application. - 31.4 If the applicant is not satisfied with the decision given by the procuring entity and/or the decision is not given by the Procuring Entity within 5 days, then the applicant can file a complaint to the Review Committee within 7 days. - 31.5 If a complaint has been lodged to the client, the client shall put on hold the awarding process for 7 days period provided to lodge a complaint to the review committee. |
| ##### Conduct of Consultants |  | - 32.1 The Consultant shall be responsible to fulfil his obligations as per the requirement of the Contract Agreement, RFP documents and Public Procurement Act and Regulations. - 32.2 The consultant shall not carry out or cause to carry out the following acts with an intention to influence the implementation of the procurement process or the Contract Agreement: - give or propose improper inducement directly or indirectly, - distortion or misrepresentation of facts - engaging or being involved in corrupt or fraudulent practice - interference in - participation of other prospective bidders. - coercion or threatening directly or indirectly to impair or harm, any party or the property of the party involved in the procurement proceedings, - collusive practice among consultants before or after submission of proposals for distribution of works among consultants or fixing artificial/uncompetitive proposal price with an intention to deprive the Client the benefit of open competitive proposal price. - contacting the Client with an intention to influence the Client with regards to the proposals or interference of any kind in examination and evaluation of the proposals during the period after opening of proposals up to the notification of award of contract |
| ##### Blacklisting |  | - Without prejudice to any other rights of the client under this Contract , the Public Procurement Monitoring Office may blacklist a Consultant for his conduct up to three years on the following grounds and seriousness of the act committed by the consultant: - if it is proved that the consultant committed acts pursuant to the Clause 32.2 of the ITC, - if the consultant fails to sign an agreement pursuant to Clause 30.2 of the ITC, - if it is proved later that the consultant has committed substantial defect in implementation of the contract or has not substantially fulfilled his obligations under the contract or the completed assignment is not of the specified quality as per the contract, - if convicted by a court of law in a criminal offence which disqualifies the firm from participating in the contract. - if it is proved that the contract agreement signed by the Consultant was based on false or misrepresentation of consultant’s qualification information, - if the consultant fails to submit the professional liability insurance within the period stipulated in the contract. - A Consultant declared blacklisted and ineligible by the GoN, Public Procurement Monitoring Office (PPMO) and/or DP Development Partner in case of DP funded project, shall be ineligible to participate or to be awarded a contract during the period of time determined by the GoN, PPMO and/or the DP Development Partner. The list of debarred firms is available at the electronic address specified in the Data Sheet. |

# E.  Data Sheet

| A. General |  |
| --- | --- |
| ITC Clause Reference |  |
| 1(i) | Development Partner (DP) is: NA |
| 1(k) (definitions) | International experts mean experts who are citizens of an eligible country. National experts mean experts who are citizens of Nepal. Nationals who possess the appropriate international experience may be considered for assignments that require international expertise. The international experience that is required for a particular assignment will be defined and described in the pertinent TOR. |
| 2.1 | Name of the Client: Ministry of Physical Infrastructure Development, Sudur Paschim Province, Dhangadhi, Kailali Method of selection: Quality- and Cost-Based Selection (QCBS) |
| 2.2 | Financial Proposal to be submitted together with Technical Proposal: Yes The name of the assignment is: Detailed Feasibility Study of Naugad Hydropower Project, Darchula (Ref. No. RFP No.: MoPID.P7-SP/S/EOI/HPP/Naugad/01/076-77) |
| 2.3 | A pre-proposal conference will be held: No |
| 2.4 | The Client will provide the following inputs, project data, reports, etc. to facilitate the preparation of the Proposals: Please refer to Section 7, TOR |
| 4.1 | NA |
| 6.2 | Maximum number of partners in JV shall be: 3 (three). |
| 6.3.1 | A list of debarred firms and individuals is available at the following website: www.ppmo.gov.np |
| B. Preparation of Proposals |  |
| 10.1 | The Proposal shall comprise the following: 1st Inner Envelope with the Technical Proposal: - Power of Attorney to sign the Proposal - Proof of Legal Status and Eligibility - TECH-1 - TECH-2 - TECH-3 - TECH-4 - TECH-5 - TECH-6 - TECH-7 AND 2nd Inner Envelope with the Financial Proposal (if applicable): (1) FIN-1 (2) FIN-2 (3) FIN-3 (4) FIN-4 Proof of legal status establish Consultant’s legal capacity to enter into binding and enforceable contracts and may be supported by: - Certificate of incorporation. |
| 11.1 | Participation of Sub-consultants, Key Experts and Non-Key Experts in more than one Proposal is permissible Yes |
| 12.1 | Proposals must remain valid for 120 days calendar days after the proposal submission deadline. |
| 12.9 | Sub-contracting is allowed for the proposed assignment: No |
| 13.1 | Clarifications may be requested no later than 7 (Seven) days prior to the submission deadline. The contact information for requesting clarifications is: Subik Shrestha Engineer, Ministry of Physical Infrastructure Development, Dhangadhi Facsimile: 091-527274, E-mail: mopidp7@gmail.com |
| 14.1.1 | Shortlisted Consultants may associate with (a) non-shortlisted consultant(s): Yes (b) other shortlisted Consultants: No |
| 14.1.2 | - Team Leader: 2.4 Months - Hydropower Engineer: 2.4 Months - Engineering Geologist: 1.5 Months - Geotechnical Engineer: 1.5 Months - Hydrologist: 1.0 Months - Senior Surveyor: 1.5 Months |
| 14.1.3 for time-based contracts only | NA |
| 14.1.4 and 27.2 use for Fixed Budget method | NA |
| 16.1 | - Should be included in FORM FIN-2 |
| 16.2 | A price adjustment provision applies to remuneration rates: No |
| 16.3 | “Information on the Consultant’s tax obligations in Nepal can be found at the Inland Revenue Department website: www.ird.gov.np.” |
| 16.4 | The Financial Proposal shall be stated in the following currencies: The Financial Proposal should be stated in Nepalese Rupees |
| C. Submission, Opening and Evaluation |  |
| 17.1 | The Consultants “shall not” have the option of submitting their Proposals electronically. |
| 17.5 | The Consultant must submit: (a) Technical Proposal: one (1) original and one (1) Copy (b) Financial Proposal: one (1) original. |
| 17.8 | The Proposals must be received at the address below no later than: Date: 31th March 2020 Time: 12:00 PM The Proposal submission address is: Provincial Government Sudur Paschim Province Ministry of Physical Infrastructure Development, Dhangadhi, Kailali Water Resources and Energy Unit, Room No. 304 Ph. 091-523303 |
| 19.1 | An online option of the opening of the Technical Proposals is offered: No The opening shall take place at: Same as the Proposal Submission address Date: 31th March 2020 Time: 13:00 local time |
| 19.2 | In addition, the following information will be read aloud at the opening of the Technical Proposals : Confirmation that invitation to submit proposal was not transferred to another party. |
| 21.1 | The evaluation criteria, sub-criteria, and point system for the evaluation are: Points (i) Specific experience of the consultants (as a firm) related to the assignment in Detailed Feasibility study or Detailed Engineering Design of Hydropower projects with capacity more than 5 MW in last 5 Years [25] (ii) Adequacy of the proposed work plan and methodology in responding to the Terms of Reference [25] - Approach and Methodology - Planning of the proposed study work - Field work for each of the component of the study - Planning, Analysis, Design and Reporting of the proposed study - Work Schedule and Manning’s Schedule - Innovative approach for the task (iii) Qualifications and Experience of the key staff for the Assignment with at least minimum experience of 10 years [50] (i) General Qualifications [40%] (ii) Experience [60%] Total weight: 100 Total Points: 100 The minimum technical score (St) required to pass is 70 Points |
| 23.1 | An online option of the opening of the Financial Proposals is offered: No |
| 23.1 and 23.2 | The Client will read aloud only overall technical scores. |
| 26.1 | The single currency for the conversion of all prices expressed in various currencies into a single one is [indicate local currency or fully convertible foreign currency NA |
| 27.1 [a. QCBS only] | The lowest evaluated Financial Proposal (Fm) is given the maximum financial score (Sf) of 100. The formula for determining the financial scores (Sf) of all other Proposals is calculated as following: Sf = 100 x Fm/ F, in which “Sf” is the financial score, “Fm” is the lowest price, and “F” is the price of the proposal under consideration. The weights given to the Technical (T) and Financial (P) Proposals are: T = 80 % and P = 20% Proposals are ranked according to their combined technical (St) and financial (Sf) scores using the weights (T = the weight given to the Technical Proposal; P = the weight given to the Financial Proposal; T + P = 1) as following: S = St x T% + Sf x P%. |
|  | D. Negotiations and Award |
| 28.1 | Expected date and address for contract negotiations: Date: 10th April 2020 Address: Ministry of Physical Infrastructure Development, Dhangadhi, Kailali |
| 30.4 | Expected date for the commencement of the Services: Date: 12th April 2020 at: Ministry of Physical Infrastructure Development, Dhangadhi, Kailali |
| 31.1 | The Applicant shall furnish a cash amount or a bank guarantee from Commercial Bank or Financial Institution eligible to issue Bank Guarantee as per prevailing Law with an amount of NRs. 39,000.00 |
| 33.2 | A list of blacklisted firms is available at the PPMO’s website http://www.ppmo.gov.np |

# Section 3.  Technical Proposal – Standard Forms

{Notes to Consultant shown in brackets {  } throughout Section 3 provide guidance to the Consultant to prepare the Technical Proposal; they should not appear on the Proposals to be submitted.}

###### Form TECH-1

Technical Proposal Submission Form

{Location, Date}

To:	[Name and address of Client]

Dear Sirs:

We, the undersigned, offer to provide the consulting services for [Insert title of assignment] in accordance with your Request for Proposals dated [Insert Date] and our Proposal.  [Select appropriate wording depending on the selection method stated in the RFP: “We are hereby submitting our Proposal, which includes this Technical Proposal and a Financial Proposal sealed in a separate envelope” or, if only a Technical Proposal is invited “We hereby are submitting our Proposal, which includes this Technical Proposal only in a sealed envelope.”].

{If the Consultant is a joint venture, insert the following: We are submitting our Proposal in a joint venture with: {Insert a list with full name and the legal address of each member, and indicate the lead member}.We have attached a copy {insert: “of our letter of intent to form a joint venture” or, if a JV is already formed, “of the JV agreement”} signed by every participating member, which details the likely legal structure of and the confirmation of joint and severable liability of the members of the said joint venture.

OR

If the Consultant’s Proposal includes Sub-consultants, insert the following: We are submitting our Proposal with the following firms as Sub-consultants: {Insert a list with full name and country of each Sub-consultant.}

We hereby declare that:

(a) 	All the information and statements made in this Proposal are true and we accept that any misinterpretation or misrepresentation contained in this Proposal may lead to our disqualification by the Client and/or may be blacklisted by the PPMO.

(b) 	Our Proposal shall be valid and remain binding upon us for the period of time specified in the Data Sheet, Clause 12.1.

(c) 	We have no conflict of interest in accordance with ITC 3 and we have not been punished for an offense relating to the concerned profession or business.

(d) 	We meet the eligibility requirements as stated in ITC 6.

(e) 	Neither we, nor our JV/associate partners/ sub-consultants or any of the proposed experts prepared the TOR for this consulting assignment.

(f) 	Except as stated in the Data Sheet, Clause 12.1, we undertake to negotiate a Contract on the basis of the proposed Key Experts. We accept that the substitution of Key Experts for reasons other than those stated in ITC Clause 12 and ITC Clause 28.4 may lead to the termination of Contract negotiations.

(g) 	Our Proposal is binding upon us and subject to any modifications resulting from the Contract negotiations.

(h)	In competing for (and, if the award is made to us, in executing) the Contract, we undertake to observe the laws against fraud and corruption, including bribery, in force in the country of the Client.

We undertake, if our Proposal is accepted and the Contract is signed, to initiate the Services related to the assignment no later than the date indicated in Clause 30.4 of the Data Sheet.

We understand that the Client is not bound to accept any Proposal that the Client receives.

We remain,

Yours sincerely,

Authorized Signature {In full and initials}:

Name and Title of Signatory:

Name of Consultant (company’s name or JV’s name):

In the capacity of:

Address:

Contact information (phone and e-mail):

{For a joint venture, either all members shall sign or only the lead member, in which case the power of attorney to sign on behalf of all members shall be attached}

###### Form TECH-2

Consultant’s Organization and Experience

Form TECH-2: a brief description of the Consultant’s organization and an outline of the recent experience of the Consultant that is most relevant to the assignment. In the case of a joint venture, information on similar assignments shall be provided for each partner. For each assignment, the outline should indicate the names of the Consultant’s Key Experts and Sub-consultants who participated, the duration of the assignment, the contract amount (total and, if it was done in a form of a joint venture or a sub-consultancy, the amount paid to the Consultant), and the Consultant’s role/involvement.

A - Consultant’s Organization

1. Provide here a brief description of the background and organization of your company, and – in case of a joint venture – of each member for this assignment.

B - Consultant’s Experience

1. List only previous similar assignments successfully completed in the last 7 (Seven) years.

2. List only those assignments for which the Consultant was legally contracted by the Client as a company or was one of the joint venture partners. Assignments completed by the Consultant’s individual experts working privately or through other consulting firms cannot be claimed as the relevant experience of the Consultant, or that of the Consultant’s partners or sub-consultants, but can be claimed by the Experts themselves in their CVs. The Consultant should be prepared to substantiate the claimed experience by presenting copies of relevant documents and references if so requested by the Client.

Using the format below, provide information on each assignment for which your Consultant/entity, either individually as a corporate entity or as one of the major companies within an association, was legally contracted.

| Assignment Name: |  | Country: |
| --- | --- | --- |
| Location within Country: |  | Professional Staff Provided by Your Consultant/Entity(profiles): |
| Name of Client: |  | No. of Staff: |
| Address: |  | No. of Staff-Months; Duration of Assignment: |
| Start Date (Month/Year): | Completion Date (Month/Year): | Approx. Value of Services Proposal National level :NRs International Level: (in Current US$): |
| Name of Associated Consultants, If Any: |  | No. of Months of Professional Staff Provided by Associated Consultants: |
| Name of Senior Staff and Designation (Project Director/Coordinator, Team Leader etc.) Involved and Functions Performed: |  |  |
| Narrative Description of Project :( Actual assignment, nature of activities performed and location) |  |  |
| Description of Actual Services Provided by Your Staff: |  |  |

Consultant’s Name:

###### Form TECH-3

Comments and Suggestions on the Terms of Reference, Counterpart Staff, and Facilities to be Provided by the Client

Form TECH-3: comments and suggestions on the Terms of Reference that could improve the quality/effectiveness of the assignment; and on requirements for counterpart staff and facilities, which are provided by the Client, including: administrative support, office space, local transportation, equipment, data, etc.

A - On the Terms of Reference

{improvements to the Terms of Reference, if any}

B - On Counterpart Staff and Facilities

{Include comments on counterpart staff and facilities to be provided by the Client. For example, administrative support, office space, local transportation, equipment, data, background reports, etc., if any}

###### Form TECH-4

Description of THE Methodology and Work Plan in Responding to the Terms of Reference

Form TECH-4: a description of the methodology and work plan for performing the assignment, including a detailed description of the proposed methodology and staffing for training, if the Terms of Reference specify training as a specific component of the assignment.

{Suggested structure of your Technical Proposal:

- Technical Approach and Methodology

- Work Plan

- Organization and Staffing}

a)	Technical Approach and Methodology.{Please explain your understanding of the objectives of the assignment as outlined in the Terms of Reference (TORs), the technical approach, and the methodology you would adopt for implementing the tasks to deliver the expected output(s), and the degree of detail of such output.Please do not repeat/copy the TORs in here.}

b)	Work Plan.{Please outline the plan for the implementation of the main activities/tasks of the assignment, their content and duration, phasing and interrelations, milestones (including interim approvals by the Client), and tentative delivery dates of the reports. The proposed work plan should be consistent with the technical approach and methodology, showing your understanding of the TOR and ability to translate them into a feasible working plan. A list of the final documents(including reports) to be delivered as final output(s) should be included here. The work plan should be consistent with the Work Schedule Form.}

c)	Organization and Staffing.{Please describe the structure and composition of your team, including the list of the Key Experts and relevant technical and administrative support staff.}

###### Form TECH-5

Work Schedule and planning for deliverables

| N° | Deliverables 1 (D-..) | Months |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | ..... | n | TOTAL |
| D-1 | {e.g., Deliverable #1: Report A |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1) data collection |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2) drafting |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3) inception report |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4) incorporating comments |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 5)......................................... |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6) delivery of final report to Client} |  |  |  |  |  |  |  |  |  |  |  |  |
| D-2 | {e.g., Deliverable #2:...............} |  |  |  |  |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |  |  |  |  |  |

1	List the deliverables with the breakdown for activities required to produce them and other benchmarks such as the Client’s approvals.  For phased assignments, indicate the activities, delivery of reports, and benchmarks separately for each phase.

2	Duration of activities shall be indicated in a form of a bar chart.

3.     Include a legend, if necessary, to help read the chart.

###### Form TECH-6

Team Composition, Assignment, and Key Experts’ inputs

| N° | Name, Nationality and DOB | Expert’s input (in person/month) per each Deliverable (listed in TECH-5) |  |  |  |  |  |  |  |  |  |  |  |  | Total time-input (in Months) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Position |  | D-1 |  | D-2 |  | D-3 | ........ |  | D-... |  |  |  |  | Home | Field | Total |
| KEY EXPERTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| International |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| K-1 | {e.g., Mr. Abbbb, PAK, 15.06.1954} | [Team Leader] | [Home] | [2 month] |  | [1.0] |  | [1.0] |  |  |  |  |  |  |  |  |  |  |
|  |  |  | [Field] | [0.5 m] |  | [2.5] |  | [0] |  |  |  |  |  |  |  |  |  |  |
| K-2 | e.g., Mr. Xxxyyy, USA, 20.04.1969} |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| K-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| National |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Subtotal |  |  |  |  |  |  |  |
| NON-KEY EXPERTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| N-1 |  |  | [Home] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | [Field] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| N-2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Subtotal |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Total |  |  |  |  |  |  |  |

1	For Key Experts, the input should be indicated individually for the same positions as required under the Data Sheet ITC21.1.

2	Months are counted from the start of the assignment/mobilization.  3	“Home” means work in the office in the expert’s place  of residence. “Field” work means work carried out in the site.

Full time input

Part time input

###### Form TECH-7

CURRICULUM VITAE (CV)

| Position Title and No. | {e.g., K-1, TEAM LEADER} |
| --- | --- |
| Name of Firm | Insert name of firm proposing the expert |
| Name of Expert: | {Insert full name} |
| Date of Birth: | {day/month/year} |
| Citizenship |  |

Education: {List college/university or other specialized education, giving names of educational institutions, dates attended, degree(s)/diploma(s) obtained}

________________________________________________________________________

________________________________________________________________________

Employment record relevant to the assignment: {Starting with present position, list in reverse order. Please provide dates, name of employing organization, titles of positions held,type of employment (full time, part time, contractual),types of activities performed and location of the assignment, and contact information of previous clients and employing organization(s) who can be contacted for references. Past employment that is not relevant to the assignment does not need to be included.}

| Period | Employing organization and your title/position. Contact information for references | Country | Summary of activities performed relevant to the Assignment |
| --- | --- | --- | --- |
| [e.g., May 2005-present] | [e.g., Ministry of ……, advisor/consultant to… For references: Tel…………/e-mail……; Mr. Bbbbbb, deputy minister] |  |  |

Membership in Professional Associations and Publications: ______________________________________________________________________

Language Skills (indicate only languages in which you can work): ______________

______________________________________________________________________

Adequacy for the Assignment:

| Detailed Tasks Assigned on Consultant’s Team of Experts: | Reference to Prior Work/Assignments that Best Illustrates Capability to Handle the Assigned Tasks |
| --- | --- |
| {List all deliverables/tasks as in TECH- 5 in which the Expert will be involved) |  |

Expert’s contact information:  (e-mail…………………., phone……………)

Certification:

I, the undersigned, certify to the best of my knowledge and belief that

(i) This CV correctly describes my qualifications and experience

(ii) I am not a current employee of the  GoN

(iii) In the absence of medical incapacity, I will undertake this assignment for the duration and in terms of the inputs specified for me in Form TECH 6 provided team mobilization takes place within the validity of this proposal.

(iv) I was not part of the team who wrote the terms of reference for this consulting services assignment

(v) I am not currently debarred by a multilateral development bank (In case of DP funded project]

(vi) I certify that I have been informed by the firm that it is including my CV in the Proposal for the {name of project and contract}.  I confirm that I will be available to carry out the assignment for which my CV has been submitted in accordance with the implementation arrangements and schedule set out in the Proposal.

(vii) I declare that Corruption Case is not filed against me.

I understand that any willful misstatement described herein may lead to my disqualification or dismissal, if engaged.

Date:

[Signature of expert]	Day/Month/Year

Date:

[Signature of authorized representative of the firm]	Day/Month/Year

Full name of authorized representative:  	_________________________________________________

# Section 4.  Financial Proposal - Standard Forms

{Notes to Consultant shown in brackets {  } provide guidance to the Consultant to prepare the Financial Proposals; they should not appear on the Financial Proposals to be submitted.}

Financial Proposal Standard Forms shall be used for the preparation of the Financial Proposal according to the instructions provided in Section 2.

FIN-1	Financial Proposal Submission Form

FIN-2	Summary of Costs

FIN-3	Breakdown of Remuneration

FIN-4	Other Expenses, Provisional Sums

###### Form  FIN-1

Financial Proposal Submission Form

{Location, Date}

To:	[Name and address of Client]

Dear Sirs:

We, the undersigned, offer to provide the consulting services for [Insert title of assignment] in accordance with your Request for Proposal dated [Insert Date] and our Technical Proposal.

Our attached Financial Proposal is for the amount of {Indicate the corresponding to the amount(s) currency(ies)} {Insert amount(s) in words and figures}, excluding Value Added Tax (VAT) Clause 25.2 in the Data Sheet.{Please note that all amounts shall be the same as in Form FIN-2}.

Our Financial Proposal shall be binding upon us subject to the modifications resulting from Contract negotiations, up to expiration of the validity period of the Proposal, i.e. before the date indicated in Clause 12.1 of the Data Sheet.

Commissions, gratuities or fees paid or to be paid by us to an agent or any other party relating to preparation or submission of this Proposal and Contract execution, paid if we are awarded the Contract, are listed below:

Name and Address	Amount and	Purpose of Commission

of Agent(s)/Other party	Currency	or Gratuity

{If no payments are made or promised, add the following statement: “No commissions, gratuities or fees have been or are to be paid by us to agents or any other party relating to this Proposal and, in the case of award, Contract execution.”}

We understand you are not bound to accept any Proposal you receive.

We remain,

Yours sincerely,

Authorized Signature {In full}:

Name and Title of Signatory:

In the capacity of:

Address:

E-mail: _________________________

{For a joint venture, either all members shall sign or only the lead member/consultant, in which case the power of attorney to sign on behalf of all members shall be attached.}

###### Form FIN-2 Summary of Costs

| S. N. | ITEM | UNIT | QUANTITY | RATE |  | AMOUNTS | REMARKS |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | IN FIGURE | IN WORDS |  |  |
| 1 | Manpower Cost |  |  |  |  |  |  |
| A | Team Leader | MM | 2.40 |  |  |  |  |
| B | Hydropower Engineer | MM | 2.40 |  |  |  |  |
| C | Engineering Geologist | MM | 1.50 |  |  |  |  |
| D | Geotechnical Engineer | MM | 1.50 |  |  |  |  |
| E | Hydrologist | MM | 1.00 |  |  |  |  |
| F | Senior Surveyor | MM | 1.50 |  |  |  |  |
| G | Hydraulic Engineer | MM | 1.00 |  |  |  |  |
| H | Structural Engineer | MM | 1.00 |  |  |  |  |
| I | Road Engineer | MM | 1.00 |  |  |  |  |
| J | Electrical Engineer | MM | 1.00 |  |  |  |  |
| K | Mechanical Engineer | MM | 1.00 |  |  |  |  |
| L | Cost Estimator /Autocad Engineer (Civil Engineer) | MM | 1.00 |  |  |  |  |
| M | Economist/Financial Analyst | MM | 0.70 |  |  |  |  |
| N | Computer Operator | MM | 1.50 |  |  |  |  |
| O | Draught Persons | MM | 1.50 |  |  |  |  |
| P | Overseer/Sub-Engineer | MM | 1.50 |  |  |  |  |
| Q | Hydrology Assistant | MM | 1.50 |  |  |  |  |
| R | Gauge reader cum sediment data collector (hydrology and sediment data collector) | MM | 10.00 |  |  |  |  |
| S | Field Assistants/Enumerators | MM | 0.50 |  |  |  |  |
| T | Field Labours | MM | 0.50 |  |  |  |  |
| U | Office Runner | MM | 2.50 |  |  |  |  |
| V | Total of Support Staff | MM | 19.50 |  |  |  |  |
| 2 | Transportation Cost Manpower for Field |  |  |  |  |  |  |
| A | Professional Staffs | LS | 1.00 |  |  |  |  |
| B | Support Staffs | LS | 1.00 |  |  |  |  |
| C | Local Transport | LS | 1.00 |  |  |  |  |
| 3 | Field Survey and Investigation |  |  |  |  |  |  |
| A | Detail Topographical Survey including L-Section and X-section Survey and BM transfer | ha | 25.00 |  |  |  |  |
| B | Hydrological and Sediment logical Studies |  |  |  |  |  |  |
| B.1 | Collection of hydrological, metrological and sediment data | Nos | 20.00 |  |  |  |  |
| B.2 | Installation of Manual Gauge (at Intake Site and Power House Site) including Gauge plate of 5 m height | Set | 2.00 |  |  |  |  |
| B.3 | Installation of Automatic Hydrological Station with Telemetry using GSM and CDMA Technology all complete | Set | 1.00 |  |  |  |  |
| B.4 | Survey, design, construction and installation of Cable way for hydrological data collection, all complete | m | 20.00 |  |  |  |  |
| B.5 | Sediment data lab test and analysis including PSD Analysis, Mineralogical analysis (petrological) including sediment sampler & collector, all complete | Set | 150.00 |  |  |  |  |
| B.6 | Water quality analysis to determine the corrosive effectiveness, pH value and other test required | Samples | 20.00 |  |  |  |  |
| C | Geological and Geo-technical Investigation |  |  |  |  |  |  |
| C.1 | Geophysical survey (2D ERT or Seismic Refraction) | Km | 3.00 |  |  |  |  |
| C.2 | Insitu test of rocks including water pressure test, Soil including permeability test, all complete as per ToR | LS | 1.00 |  |  |  |  |
| D | Construction Material Survey |  |  |  |  |  |  |
| D.1 | Excavation of Test pitting and trenching | Nos | 5.00 |  |  |  |  |
| D.2 | Transportation of sample up to lab | LS | 1.00 |  |  |  |  |
| D.3 | Lab testing of construction material rock | LS | 1.00 |  |  |  |  |
| D.4 | Lab testing of construction material soil | LS | 1.00 |  |  |  |  |
| F | Feasibility Study of Road including Bridge and Cross Drainage structures | Km | 25.00 |  |  |  |  |
| G | Alignment Survey of Transmission Line | Km | 3.00 |  |  |  |  |
| 4 | Office and Design Works |  |  |  |  |  |  |
| A | Office Consumable and Operation cost | LS | 1.00 |  |  |  |  |
|  | TOTAL |  |  |  |  |  |  |
|  | VAT @13% of TOTAL |  |  |  |  |  |  |
|  | GRAND TOTAL |  |  |  |  |  |  |

###### Form  FIN-3  Breakdown of Remuneration

When used for Lump-Sum contract assignment, information to be provided in this Form shall only be used to demonstrate the basis for the calculation of the Contract’s ceiling amount; to calculate applicable taxes at contract negotiations; and, if needed, to establish payments to the Consultant for possible additional services requested by the Client. This Form shall not be used as a basis for payments under Lump-Sum contracts

| No. | Name | Nationality | Currency | Person-month Remuneration Rate (Home) | Time Input in Person/Month (from TECH-6) (Home) | {Currency 1- as in FIN-2} | {Currency 2- as in FIN-2} | {Currency 3- as in FIN-2} | {Local Currency- as in FIN-2} |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Position (as in TECH-6) | Firm |  | Person-month Remuneration Rate (Field) | Time Input in Person/Month (from TECH-6) (Field) |  |  |  |  |
|  | KEY EXPERTS (International) |  |  |  |  |  |  |  |  |
| 1. |  |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |  |
| Sub-Total Costs |  |  |  |  |  |  |  |  |  |
|  | KEY EXPERTS (National) |  |  |  |  |  |  |  |  |
| 1. |  |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |  |
| Sub-Total Costs |  |  |  |  |  |  |  |  |  |
| Total Costs: Key Experts (International and National) |  |  |  |  |  |  |  |  |  |
|  | NON-KEY EXPERTS/SUPPORT STAFF |  |  |  |  |  |  |  |  |
| 1. |  |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |  |
|  | Total Costs: Non-Key Experts/Support Staff |  |  |  |  |  |  |  |  |
|  | TOTAL COSTS: KEY AND NON-KEY EXPERTS/SUPPORT STAFF |  |  |  |  |  |  |  |  |

###### Consultant’s Representations Regarding Costs and Charges

###### (Expanded form to Fin-3 – QBS)

###### (Expressed in [insert name of currency*])

| - Personnel |  | - 1 | - 2 | - 3 | - 4 | - 5 | - 6 | - 7 | - 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Name | - Position | - Basic Remuneration Rate per Working Month/Day/Year | - Social Charges1 | - Overhead1 | - Subtotal | - Profit2 | - Away from Home Office Allowance | - Proposed Fixed Rate per Working Month/Day/Hour | - Proposed Fixed Rate per Working Month/Day/Hour1 |
| - Home Office |  |  |  |  |  |  |  |  |  |
| - Client’s Country |  |  |  |  |  |  |  |  |  |

- * If more than one currency is used, use additional table(s), one for each currency

- 1.	Expressed as percentage of 1

- 2.	Expressed as percentage of 4

- Sample Form

- Consultant:	Country:

- Assignment:	Date:

- Consultant’s Representations Regarding Costs and Charges

- We hereby confirm that:

- (a)	the basic fees  indicated in the attached table are taken from the firm’s payroll records and reflect the current  rates of the Experts listed which have not been raised other than within the normal annual pay increase policy as applied to all the Consultant’s Experts;

- (b)	attached are true copies of the latest pay slips of the Experts listed;

- (c)	the away- from- home office  allowances indicated below are those that the Consultant has agreed to pay for this assignment to the Experts listed;

- (d)	the factors listed in the attached table for social charges and overhead are based on the firm’s average cost experiences for the latest three years as represented by the firm’s financial statements; and

- (e)	said factors for overhead and social charges do not include any bonuses or other means of profit-sharing.

- [Name of Consultant]

- Signature of Authorized Representative	Date

- Name:

- Title:

###### Form  FIN-4  Breakdown Of Other Expenses, Provisional Sums and Contingency

When used for Lump-Sum contract assignment, information to be provided in this Form shall only be used to demonstrate the basis for calculation of the Contract ceiling amount, to calculate applicable taxes at contract negotiations and, if needed, to establish payments to the Consultant for possible additional services requested by the Client. This form shall not be used as a basis for payments under Lump-Sum contracts

| Type of Expenses, Provisional Sums | Quantity | Unit | Currency | Unit Price | {Currency # 1- as in FIN-2} | {Currency # 2- as in FIN-2} | {Currency# 3- as in FIN-2} | {Local Currency- as in FIN-2} |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reimbursable Expenses |  |  |  |  |  |  |  |  |
| {e.g., Per diem allowances} | {Day} |  |  |  |  |  |  |  |
| {e.g., International flights} | {RT} |  |  |  |  |  |  |  |
| {e.g., In/out airport transportation} | {Trip} |  |  |  |  |  |  |  |
| {e.g., Communication costs} |  |  |  |  |  |  |  |  |
| { e.g., reproduction of reports} |  |  |  |  |  |  |  |  |
| {e.g., Office rent} |  |  |  |  |  |  |  |  |
| Sub-Total: Reimbursable Expenses |  |  |  |  |  |  |  |  |
| Provisional Sums |  |  |  |  |  |  |  |  |
| Item 1 |  |  |  |  |  |  |  |  |
| Item 2 |  |  |  |  |  |  |  |  |
| Sub-Total: Provisional Sums |  |  |  |  |  |  |  |  |
| Total: Reimbursable Expenses + Provisional Sums |  |  |  |  |  |  |  |  |

* Provisional Sums  must be expressed in the currency indicated in the data sheet.

# Section 5.  Eligible Countries

For GoN funded: “Nepal”;

# Section 6.  Corrupt and Fraudulent Practices

[“Notes to the Client”: The following text is for GoN funded assignment and shall not be modified. In case DP funded project use DP’s policy on corrupt and fraudulent practices]

It is the GoN’s policy to require its implementing agencies, as well as consultants under GoN (or DP) financed contracts, to observe the highest standard of ethics during the selection and execution of such contracts.  In pursuance of this policy, the GoN:

- defines, for the purposes of this provision, the terms set forth below as follows:

- “corrupt   practice”   means   the   offering,   giving, receiving, or soliciting, directly or indirectly, anything of value to influence improperly the actions of another party;

- “fraudulent  practice”  means  any  act  or  omission, including  a  misrepresentation,  that  knowingly  or recklessly misleads, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation;

- “coercive practice” means impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party;

(iv)	“collusive practice” means an arrangement between two or more parties designed to achieve an improper purpose, including influencing improperly the actions of another party.

- “obstructive practice” means:

(aa)deliberately  destroying,  falsifying,  altering or  concealing  of  evidence  material  to  the investigation  or  making  false  statements  to investigators in order to materially impede a GoN/DP  investigation  into  allegations  of  a corrupt,  fraudulent,  coercive  or  collusive practice;  and/or  threatening,  harassing  or intimidating  any  party  to  prevent  it  from disclosing its knowledge of matters relevant to the   investigation   or   from   pursuing   the investigation; or

(bb) acts intended to materially impede the exercise of the GoN’s/DP’s inspection and audit rights provided for under Clause GCC 25.2.

- will reject a proposal for award if it determines that the consultant recommended for award has engaged in corrupt or fraudulent activities in competing for the contract in question;

- will cancel the consultant’s contract if it at any time determines that corrupt or fraudulent practices were engaged in by representatives of the consultant or the Client during the selection process or the execution of that contract;

- will blacklist a consultant for a stated period of time, to be awarded a contract if it at any time determines that the consultant has engaged in corrupt or fraudulent practices in competing for, or in executing, a contract; and

- will have the right to require that, a provision be included requiring consultants to permit the Client to inspect their accounts and records relating to the performance of the contract and to have them audited by auditors appointed by the Client.

# Section 7.  Terms of Reference

Detailed Feasibility Study of Naugad HP (6.97 MW),

Darchula District

- Background

Water resources are the major natural resources of Nepal. It has more than 6000 rivers and rivulets belonging to three main drainage basins: Koshi, Gandaki and Karnali. Most of the rivers are perennial as they are originated in high Himalayas and are nourished by snow and glaciers. Water resources of Nepal have been regarded as nature's bountiful gift to the country. Hydropower is one of the major potential water resources which can boost economy of the country.  The main reason for hydropower projects being the most attractive is due to environment friendly, reliable, safe and cheap source of energy. It has 83,000 MW theoretical potential among which 42000 MW is economically viable potential. At present, only about 2% of the techno-economically viable potential has been harnessed.

It has been realized that hydropower can play vital role in Nepalese economy, both by providing cost efficient &environment friendly power supply to improve energy services and also by contributing to GDP growth by exporting power. In addition, the harnessing of un-tapped water resources on large scale could provide significant contribution to the poverty reduction and employment generation. It could be considered as the major economic backbones of the country.

The government of Nepal intends to develop these hydropower potentials in economical, efficient and sustainable manner to meet the growing power demand in the country as well as to export. In line with the Hydropower Development Policy, 2001 and Water Resources Strategy, 2002, the government of Nepal has emphasized to increase the private sector involvement in the hydropower development for large, medium and small hydropower projects. Government of Nepal has provided various incentives to private sector for development of hydropower sector. In order to promote private sector, Nepal Electricity Authority (NEA) has fixed the energy rates for small hydropower projects up to 25 MW capacity initiated by Independent Power Producers (IPPs). Similarly, domestic commercial banks are also interested to invest in hydropower projects as priority sector investment.

Despite of various efforts of government to promote private sector, the private sector is not able to flourish as envisaged. Potential mega-projects have failed to take shape in Nepal primarily due to the lack of adequate funds and the basic infra-structural facilities; in view of which, the development of medium scale and small hydropower projects are given high priority. Larger projects require huge amount of investment and time. The significant advantages of the small to medium hydropower plants are lower capital investment and proximity to the regional load centers, as well as use of local technology and shorter construction period. Hence, at present the GON has initiated its plan to make the bankable hydropower projects of small and medium size for its development in future using various modalities of the development.

In this context, Provincial Government, Sudur pashchim Province, Ministry of Physical    Infrastructure Development, Kailali intends to conduct Detailed Feasibility study of hydropower projects using its own government fund. In this regard, the Ministry intends to procure services of national consulting firms to conduct Detailed Feasibility study of hydropower projects so as to make the bankable & implementable project and make the project ready for development.

- Objective of the complete study

The main objective of the consulting service is to conduct Detailed Feasibility study of the Hydropower Projects, prepare study report covering technical, financial and all other relevant aspects of project development including examine technical, financial, economic and environmental viability of the project. In order to meet targeted objective, the consultant shall carryout necessary field survey and investigation, prepare design, drawing and cost estimate.

The Detailed Feasibility study report shall contain, apart from finding of Detailed Feasibility study a short description of the output, conclusion and recommendation of environment study. For any other matters not covered in the TOR, the consultant should refer the Guidelines for Study of Hydropower Projects (2018), various manuals prepared by MoEWRI and internationally accepted standard and guidelines.

In the backdrop mentioned above, MoPID is desirous to procure the services of domestic reputed engineering consulting firms ("Consultant") having competent team of specialists to perform relevant field survey & investigations, Detailed Feasibility study and prepare project report. This scope of work mentioned here under outlines the services of the consultant which has to be performed during study period. However, the list of tasks and activities provided therein may not be a complete and comprehensive description of the consultant's duties. It is expected that the consultant shall critically assess the scope of services indicated herein and may suggest amendments wherever it deems necessary as per their own professional judgment and may accordingly propose to achieve the objectives of the study.

- Application and use of manuals, guidelines and standards

The MoPID has published various guidelines, manuals and standards listed below. The selected consultant has to use guidelines, manuals and standards as far as possible in addition to internationally accepted standards, guidelines and manuals. The consultant has to provide list of such guidelines, manuals and standards used during the study phase in every report submitted to MoPID.

    - Design Guidelines for Headwork of Hydropower Project. 2006

    - Design Guidelines for Water Conveyance System of Hydropower Project, 2006

    - Guidelines for Study of Hydropower Projects, 2018

    - Manual for Preparing Environment Management Plan (EMP) for Hydropower Projects

    - Manual for Developing and Reviewing Water Quality Monitoring Plans and Results for Hydropower Projects

    - Powerhouse Design Guidelines for Hydropower Projects. 2018

- Scopes of Work

- Detailed Feasibility Study

(A) Scope of Work of Detailed Feasibility Study

The scope of consulting services for the Detailed Feasibility Study shall include but not necessarily limited to the followings:

- Collect and review of previous study reports, manuals, standards, guidelines, legislations, policies & plans, maps, drawing etc.

- Conduct desk study and preliminary reconnaissance survey, analyze the available data and identify data gap of previous study & recommend the further additional study needed to prepare report

- Conduct engineering survey and field investigation for

- Topographical surveys including L-section & X-section survey,

- Hydrological studies, sediment studies and hydro-metrological surveys, impact study of climate change on hydrology

- Engineering Geological Mapping, geological survey, geophysical& geotechnical investigations including drilling and test audits (if any), seismicity/seismic study,

- Construction materials survey and testing, Test pitting and trenching

- Communication surveys,

- Construction power survey, power evacuation survey, alignment survey of transmission line surveys

- Alignment survey of access road

- Compile, analyze outcome of field survey and investigation, examine alternative configuration of project component,

- Prepare and establish design criteria for the design of all major project components and associated structures as per recognized best practices and applicable standards

- Prepare conceptual/preliminary layout & design and conduct optimization of the components & associated structures of hydropower project

- Conduct planning and design of switchyard, transmission line and associated substation

- Conduct Detailed Feasibility study of the access road, project road, bridges and cross drainage structures

- Conduct planning & design of office complex, camp site and their required facilities such as water supply system, power supply

- Conduct engineering design of civil structures, hydro-mechanical equipment, electro-mechanical equipment of hydropower and associated structures of optimized options, prepare quantity estimate, cost estimate, prepare required specific drawings, maps and reports as per requirement of scope of work detailed in subsequent heading

- Prepare construction plan/schedule and project implementation plan

- Conduct economic and financial analysis including sensitivity and risk analysis

- Analyze and propose appropriate contract/implementation module and institutional arrangement for project implementation.

- Prepare a complete, Detailed Feasibility study report of the hydropower project including associated structure

The detail scope of work to be covered under each specific heading of the study is provided in respective heading.

  - Desk study and Field Reconnaissance

Immediately after signing the contract agreement the consultant shall conduct desk study including reconnaissance survey of field. The major task the consultant has to perform during desk study and reconnaissance survey is as follows:

- Collect previous study reports, manuals, standards, guidelines, legislations, policies & plans, maps, drawing etc.

- Review and analyze available information, reports, guidelines, legislations, policies & plans, maps, drawing etc.

- Conduct a field reconnaissance survey

- Identify data gap of previous study & recommend additional study/field survey & investigation required

- Prepare and review the following plans and schedules in consultation with MoPID

- Methodology and detail work plan for field survey &investigations

- A control and monitoring system for the field work

- Detail schedules for each task

- Submit the findings of desk study and field reconnaissance survey in form of an Inception Report which should include the methodology and work plan, detail schedule for each task, detail field investigation plan, project layout etc. The report shall also include any additional study, field survey & investigations that may be required based on review of previous study reports and reconnaissance survey of field which are not mentioned in this TOR.

- Conduct the presentation of the Inception Report at MoPID.

- Incorporate the comments on Inception Report

- Obtain approval on the Inception Report.

The consultant shall install staff gauges in appropriate location at intake site and power house site during preliminary reconnaissance visit. The consultant shall recruit the gauge reader to record the gauge reading from date of staff gauge establishment. The consultant shall provide orientation to gauge reader to read and record the gauge height. The gauge reader should read the gauge daily at least three times i.e. morning, noon and evening. The consultant shall also identify the possible site for establishment of automatic hydrological station with telemetry system using GSM and CDMA technology at intake site. The consultant shall examine other requirements for establishment of automatic hydrological station. The consultant has to install, test and commission the automatic hydrological station at earliest after the field reconnaissance survey so as to collect the time series data.

  - Field Survey and Investigation

In general, the field survey and investigation the consultant has to perform under Detailed Feasibility Study shall include but not necessarily limited to the followings:

- Topographical Survey including L – section and x-section and Mapping

- Hydrological, Meteorological, Sediment and Climate Change Studies

- Geological Survey, Engineering Geological Survey, Geophysical Surveys (2D Electrical Resistivity Tomography or Seismic Refraction Survey), Testing and Mapping

- Seismicity/seismic study

- Construction Material Survey and Testing

- Muck Disposal Survey

- Power Evacuation Survey

- Construction Power Survey

- Communication Survey

- Alignment survey of Road, Project Road, Bridges and Cross Drainage Works

- Alignment survey of Transmission Line, planning and design of Switchyard & Substation

- Construction Labor and Material Survey

- Camp Facilities Survey

    - Topographical Survey and Mapping

The consultant shall conduct topographical survey of approximately an area 25 hector but not limited to covering following area:

- Headwork/Intake site (intake site, Desanding basin and spillway site etc.)

- Water conveyance alignment (canal, tunnel, cross drainage works, pipelines, penstock)  (strip survey of 15 m on either side of center line) with detail cross sections of cross drainage lying across the canal route (s)

- Forebay/surge tank,

- Powerhouse, switch yard, tailrace, sub-station site.

- Borrow areas, test pits, trenches etc.

- Impoundment by dam (if applicable)

- Office and residential colony and base camp area of the projects

- Surveys for setting out the boreholes, seismic refraction lines etc.

- Access Road and Project road covering 30 m of strip at road stretches (each side 15 m from center line) and 60 m  of strip at CD  structures stretches

- Transmission line Survey, 15 Km

The consultant shall conduct river longitudinal-section profile and cross section survey both at intake and tailrace sites covering at least 500 m upstream and downstream at each site in interval of at most 50 m depending upon river conditions taking high flood level, minimum water level, existing water levels and bank at least 30 m from bank depending upon the characteristic of the ground. In addition the consultant shall conduct the detail cross-section survey of cross drainage works.

The reduced level and co-ordinates for survey work should be transferred from the nearest permanent bench marks and triangulation preferably of third order established by the Department of Survey. Temporary benchmarks with assumed reduced level are not acceptable. The detail of BM or trig points established by the Department of Survey has to be submitted in Inception Report after field verification. The consultant should establish at least three permanent BMs at headwork, surge tank/forebay and powerhouse. In case of canal / tunnel alignment and road, permanent BMs should be established at an interval of not more than 500 m. The BM should be established using standard practice adopted by Department of Survey such as dimension of BM posts, referencing tie up etc. The Benchmarks/reference points should be clearly defined in the Topographic Map as well as in the report. A separate BM description card (reference sheet) should be prepared and submitted along with Field Report, Draft Final Report and Final Report. For tunnel alignment (if any) the permanent BM should be established as per need of field requirement. Such BM should be established at least at inlet & outlet portal of tunnel, inlet of audit portal and at other places where the project structures exists.

Topographic survey shall be carried out to 3rd order precision and the admissible error of closure shall not exceed 12 x k mm, where k is the distance in kilometers. The area shall be covered by traverse net, triangulation net and a few random lines to establish the location of the items related to the investigation and key structures.  Horizontal control survey shall be tied into the existing geodetic net.  Permanent benchmark shall be adopted for vertical survey control.  The expatriate trigonometric points, which are necessary for ground control and for mapping with stereo plotting machine, shall be connected. While conducting the topographical survey, the consultant shall take spots of all the features of the field such as rocky cliff, slide zones, cultivated land, buildings, major trees, monuments etc. All these features must be shown in respective contour map prepared

After completion of the field survey the consultant shall prepare following maps using scale mentioned as follows. The scales of the map presented here under are indicative only. The consultant may change the scale of the map based on the field condition with prior consent of MoPID.

- Prepare map of whole project area in scale 1:5,000 with contour interval of 5 m

- Prepare map of headwork site (intake site, weir sites, river diversion sites, Desanding basin sites, spillway site), forebay/ poundage basin sites, penstock alignment and powerhouse sites, switch yard site,  tailrace site, sub-station site in scale 1:1000 with contour interval of 1 m

- Prepare map of  water conveyance alignment canal/tunnel alignment, aqueduct, syphon in scale 1:1,000scale with contour interval of 1 to 5 depending upon site requirement

- Prepare map of daily poundage basin in scale 1:1,000 with contour interval of 1 m showing theoretical rim (constant elevation) of the poundage (if applicable)

- Prepare map of borrow areas in scale 1:1,000 with contour interval of 1 m

- Prepare map of office and residential colony and base camp area of the projects in scale 1:500 with contour interval of 0.5 m

- Prepare drawing of L-section and X-section of the river in appropriate scale

- Prepare topographical map showing drilling/boreholes location, location of test pits, trenches, locations of geodetic and geophysical sections etc. at appropriate readable scale

- Prepare topographical map project road and access road and CD structures in scale of 1:10,000 or appropriate scale and prepare L-section and X-section of road alignment.

    - Hydrological, Meteorological and Sediment Study

      - Hydrological and Meteorological Study

Immediately after signing the agreement, the consultant shall install 2 hydrological station (gauging station and sediment sampling station) i.e. at appropriate location at the intake site and power house site during preliminary field reconnaissance visit by considering the previous installed gauge location (if any). The consultant has to establish staff gauge of 5 m at each station with standard benchmarks at suitable sites. The consultant shall prepare x-section of the river along Gauge and discharge (GD) site to observe the stream flow. At least two discharge measurement using current meter or appropriate technology should be carrying out at an interval of a month preferable at mid of month. That means total 20 nos. of discharge measurement using current meter reading at the interval of month in a period of Contract Agreement. The x-section needs to be updated after each monsoon flood. The gauge recorder along with the required equipment should be installed and managed throughout the contract period. The consultant shall recruit the gauge reader to record the gauge reading from date of staff gauge establishment. The consultant shall provide orientation to gauge reader to read and record the gauge height. The gauge reader should read the gauge daily at least three times i.e. 8 am morning, 12 noon and 16 pm evening following DHM standard. The consultant shall also identify the possible site for establishment of automatic hydrological station at intake site with telemetry system using GSM and/or CDMA technology. The consultant shall examine other requirements for establishment of automatic hydrological station. The consultant has to install, test and commission the automatic hydrological station at intake site with telemetry system using GSM and/or CDMA technology at earliest after the field reconnaissance survey so as to collect the time series data and validate the gauge recorded by the gauge reader. The consultant has to make necessary arrangement to record and process the data collected from the automatic hydrological station into data base of MoPID in addition to data base of consultant. The consultant shall verify validate the estimated flow based on the data collected for gauging station.

In addition, the consultant shall construct cable way (if required) for measurement of hydrological data if river crossing facilities are not found in nearby area. The consultant should take prior approval of MoPID for construction of cable way.

The consultant shall collect readily available hydrological, meteorological and sediment data related to the respective river basin and relevant nearby areas/catchments of hydrological similar river basin. The consultant shall review those data in terms of sufficiency, quality, consistency and reliability. If additional data are required for the study, consultant shall make necessary arrangement for collection of these reliable data using appropriate technique which could be either collection of additional data or field measurement. The consultant shall carry out consistency analysis of available data and make the corrections if required to render historical data set statistically consistent.

In addition to staff gauge reading consultant shall carry out discharge measurement by appropriate method preferably by current meter at least once in a month preferably in mid of month throughout the contract period measurements as per the WMO (World Meteorological Organization) standard so as to review and develop stage discharge relationships then compute mean daily flow series during the study period.

The consultant shall carry out discharge measurements and read gauge intensively during the rainy season (June to September) to cover the peak floods and a reasonable numbers during other months (October to May) throughout the contract period. After obtaining required data to develop stage discharge relation, the consultant shall develop and confirm stage discharge relationship and flow duration curve for each hydrometric station. The consultant shall regularly upgrade stage discharge relationship (rating curve) and flow duration curve on regular basis with additional measurement data obtained

The consultant shall carry out hydrological and meteorological studies, consisting of field measurement & updating the data in order to estimate the firm flow, daily flows, mean monthly flows and flood flows of different return period for energy calculation and design of the headwork, diversion works and spillway including other structure/component of the hydropower projects. The consultant shall check the flow data with the rainfall data. The consultant shall carry out analysis of potential floods and corresponding water level that includes an estimation of floods for various return periods (2 years to 10,000 years) by statistical extreme value analysis of long term flow series using various methods  (Gumbel, Log Normal, Log  Pearson III etc.), estimation of probable maximum precipitation (PMP), probable maximum flood (PMF), estimation of flood magnitude for use in design of spillways, power stations and river diversion works  etc.

The consultant shall perform basin rainfall estimation using Thiessen polygon iso-heythal using long term annual and monsoon rainfall data. The consultant shall have to collect daily rainfall data of the station within and periphery of the study as well as referred basin. The collected rainfall data shall be checked for missing data with appropriate method of estimation. Consultant needs to conduct consistency test and study before calculating lagging term basin aerial monthly rainfall data for the study basin and referred basin. The basin rainfall shall be used to estimate and validate hydrological estimation for hydropower project.

The Consultant shall carry out hydrological, sediment study and meteorological studies based on field measurement & updating the data to estimate the firm flow, mean monthly flows and flood analysis for the design of the diversion works and spillway. Additional requirements include confirmation of stage-discharge relationship. Discharge and gauge measurement shall be done till the end of the contract period including maintaining of gauge stations. The Consultant shall validate the hydrological estimate at the project site with observed flow data at established gauging station as mentioned above. The observed flow data with analysis should be submitted to MoPID in workable format like in excels spread sheet and word documents.

The consultant shall generate extended mean daily, monthly, yearly flow data including extreme instantaneous maximum & minimum flood, dry flood series for the dam site & powerhouse/tail race outlet. In case of pondage or storage project the consultant shall estimate evaporation and evapo-transpiration losses from reservoir using different techniques. Similarly, the consultant shall develop reservoir characteristic curves showing live storage at interval of 5 years up to 100 years

The consultant shall prepare the database of recommended pertinent hydrological and meteorological parameters that are required to optimize the reservoir project. The consultant has to submit these data base i.e. gauge height data, observed flow data with analysis along with change inflow pattern, etc. of corresponding period in corresponding every report in addition to monthly report.

      - Hydraulic Modeling

The consultant shall carry out (2D) Hydraulic Modelling (numerical) to validate the estimated flow and confirm the flow duration curve. The consultant shall use standard applicable software to conduct hydraulic modeling, Results of modeling shall be presented separately in MoPID and together with the reports.

      - Sediment Study

The consultant shall conduct study of the catchments characteristic from sediment point of view. The consultant shall collect secondary data of the historical suspended and bed load sediment data/information on river/pondage area at local, regional, national level. The consultant shall carry out regular measurement and laboratory analysis of suspended sediment for the entire study period.  At least 2 sets of samples per day shall be collected for 4 months of rainy seasons (June to September) and two samples per month at the interval of 15 days during remaining dry months (October to May) in a year for sediment concentration analysis and for Particle Size Distribution and mineralogical analysis. That means collection of one sample per day for eight months i.e. 150. The consultant shall prepare rating curve for sediment concentration (suspended sediment) against the discharge and upgrade it on regular basis.  The sediment sampling shall be carried out.

Based on discharge, sediment (coarse, medium and fine) observations and analysis, consultant should compute and submit the data of discharge and sediment yield on daily basis. The analysis should be carried out in order to evaluate the volumes and characteristics of solid material transportation including, particle size distribution. Petrographic analysis shall be done to determine the hardness of particles, particle size and the nature of material entering the power waterways. The consultant should refer to the Guidelines for Study of Hydropower Projects (2018).

The consultant shall estimate the bed load contribution to the total sediment load by means of site measurements or other means as appropriate, estimate the possible ranges of sediment load to the power stations and recommend suitable value for design, perform sedimentation study in pondage area including propagation of delta formation and its consequences in storage and water quality, evaluate alternative flushing regimes to minimize the extent of sediment deposition in the pondage area. The sediment observations and analysis are to be carried out in order to evaluate the volumes and characteristics of solid material transportation including, particle size distribution. Petrographic analysis shall be done to determine the hardness of particles, particle size and the nature of material entering the power waterways. The consultant shall determine the probable total storage volume, live storage volume and dead storage volume of pondage reservoir at interval of 5 yrs years up to 100 years, taking account of sediment/bed load type, their distribution and deposition. The consultant shall estimate the possible ranges of sediment load to the HPP and recommend suitable value for design. Consideration should be given to the effectiveness of potential flushing regimes as well as experience of sediment deposition and loss of storage volume at other reservoirs in the region. Sediment deposition analysis in the pondage area shall be carried out using suitable software (e.g. HECRASv4.1, HEC Sim-Res.). In case the sediment concentration is on higher side, then the consultant shall conduct preliminary watershed management study and propose the mitigation measure to reduce the sediment inflow in the river.

The consultant shall prepare the database of recommended pertinent sediment parameters that are required for design of project. The consultant has to submit these collected sediment data of corresponding period in corresponding upcoming reports in addition to monthly report.

      - Water quality Analysis

The consultant shall collect the water sample and carry out the water quality analysis to determine the corrosive effectiveness, pH value and other test required for a hydropower project. The water quality test shall be done every month in dry season and once in two month in rainy season. The water quality test result shall be submitted in corresponding period in corresponding upcoming reports in addition to monthly report.

    - Geological, Geophysical Study, Geotechnical Study and Mapping

The Consultant shall carry out geological and geo-technical studies necessary for design point of view at Detailed Feasibility study level study of the project. The consultant shall review available geological, geophysical and geotechnical data. The interpretation of findings of studies and synopsis of all the findings of geological, engineering geological, geophysical and geo-technical investigations, tests and analysis should be provided in a separate chapter under appropriate headings and sub-headings. This chapter should be provided in the main report as well as in the relevant appendices. The general guidelines and approach of the geological and geotechnical study is as follows:

      - Regional Geological Study (Scale- 1 : 25,000)

The consultant shall conduct regional geological survey and prepare regional geological maps of the project area. The geological fieldwork must be planned to cover an appreciable amount of the surrounding area such that the regional geological picture is clear. In order to conduct regional geological study the consultant shall collect and review of available related literature, topographical maps, geological maps and geological sections, aerial photographs and land sat imagery. The consultant shall carry out regional geological traverse using standard practices of geological mapping with respect to the available new topographical maps. In the regional scale, the geomorphology and general geological features of the region shall be studied through remote sensing data. Suitable ground traverse shall be made for ground truth verifications. Based on finding, the consultant shall prepare regional geological plan and section in 1:25,000 scales. The regional geological mapping shall cover whole project with sufficient outside cover of geologically important structure like MBT and other regional level fault/thrust.

      - Geological Mapping of the Project Area (Scale: – 1 : 10,000)

The Consultant shall conduct survey and prepare Engineering Geological maps (plan and section) of all locations of the project area i.e. intake area powerhouse area, water conveyance system and project road etc.at the scale of 1:1000 or 1:5,000 or1:10,000 respectively. The geological map shall cover an appreciable amount of the surrounding area such that the regional geological picture is clear. The geological mapping of the project shall follow the standard practice of geological mapping.

      - Engineering Geological Mapping of the Project Area (Scale: – 1 : 10,000)

The geological mapping would be main basis of the engineering geological mapping. The engineering geological mapping should be thoroughly usable for the project layout and design of project. The engineering geological mapping of the project area shall include land use information, distribution of soil type (alluvial, colluvial and residual soil etc.), depth of soil (and their classification), major joint sets, stereographic projection of joint analysis, rock type, trends of rock formations, types of surface deposits, faults, folds, shear zones, slide zones, crushed/fractured rocks, slope instability situation, river, tributaries, spring, cliff, erosion front, attitude of bed rocks, direction and amount of slopes in degrees, water seepage zones etc. The map shall be useable to establish suitability of the site for intended purpose such as dam (type and height), power house (surface and underground), tunnel alignment etc. The schedule of the field investigation should be prepared in such a way that the topographic maps prepared at the earlier stage can be used for the purpose of engineering geological mapping.

Special emphasis must be given to the investigation of active faults and other kind of instabilities in the project areas. The map prepared shall be basic map for further detail study. The map should be supported with relevant photographs. The geological map based on satellite images and aerial photographical interpretation will be further refined through field reconnaissance. From this completed geological maps (so- called lithofacies map), the following item shall be evaluated:

- Tightness of water pondage (if any)

- Slope stability and landslide condition in project area

- Locations and lengths of active faults existing in project area

The geological map of the water pondage area (if any) should further provide useful data for sedimentation and seismological investigations.

      - Detail Engineering Geological Survey and mapping

- Detail Engineering Geological Mapping (Scale :- 1 : 1,000 or 1:2,000):

The detail engineering geological mapping shall be prepared for the area around major hydraulic structures (dam area, water conveyance area, power house area).The schedule of the field investigation should be prepared in such a way that the appropriate topographic maps must be available for the mapping. The mapping shall include but not limited details of geological conditions of various rock units, degree of weathering, attitude of rock, prominent and random joint systems and their persistency, slides, major and minor faults, shear and fracture zones, types of surface deposits or overburden, tracing of rock outcrops and overburden boundary, slope stability, ground water situation and other relevant information. Special emphasis must be given to the investigation of active faults and other kind of instabilities in the project areas.

The engineering geological map shall be accompanied with require numbers of plans & cross sections and relevant photographs.

- Discontinuity survey (Scale :- 1 : 1000):

The consultant shall conduct a discontinuity survey to assess to rock slope stability situation such as bedding/foliation planes, lithological contacts, major and minor joints, faults, thrusts and folds.  The consultant shall conduct discontinuity (joint) survey and analysis at appropriate location and number (about 30). The consultant shall tabulate all measured discontinuity along with the location of their occurrence and conduct a discontinuity analysis by computer software. Results obtained should be incorporated in engineering geological map and be presented in graphical format in scale 1:1,000. The consultant shall collect information on the following characteristics of joints, bedding planes, faults, foliations and cleavages present in the major project structures location from discontinuity survey.

- Orientation (dips and dip directions)

- Spacing

- Length

- Width/openness

- Roughness

- Wall weathering

- Apertures

- Ground water condition

- Infilling

- Rock Mass Classification

The Consultant shall classify the surface rock mass of major structure locations of the project by using Q or RMR system and shall prepare rock mass classification for each underground hydraulic structure.

      - Geomorphologic  and Geological Hazard Mapping of the project area

The geological setting of the area of submergence due to reservoir site (if any) shall be studied in detail for delineation of such structurally weak zones which could be possible avenues of leakage of reservoir water (if any).

The mapping shall be mapped in the following two approaches

        - Probabilistic approach (1:10,000) for the reservoir area

  - Attributes for the probability are

    - Slope aspects, lineament density, drainage density, internal relief, soil map and geological map

        - Deterministic approach (Physical based stability modeling)(1:10,000)

The consultant shall prepare hazard map of the area including intake site based on following information.

- Surface geology

- Slope and slope stability condition

- Ground water condition

- Land use pattern and orientation of the slope etc.

- Based on the information

      - Geophysical Survey (Sub – Surface Investigation)

The consultant shall conduct geophysical survey by using latest and modified technology applicable in site specific to sub surface geological & geotechnical information, distribution and thickness of weathered rock, overburden thickness and nature of soil strata etc. at major structures such as at intake, desander, surge tank, powerhouse, tailrace sites and at other locations comprising weak zones as indicated by other means of investigations. The geophysical survey (sub surface investigation) could be either (a) 2D Electrical Resistivity Survey or (b) Seismic Refraction Survey depending upon site condition. The consultant should take prior consent of MoPID in order to adopt the survey method of geophysical survey.

(a)	2D Electrical Resistivity Survey

General

Unlike conventional electrical profiling in which only the lateral variation in the electrical resistivity is measured, the 2D electrical resistivity profiling is capable of showing both lateral and vertical variation in electrical resistivity. In this method, by increasing the distance between current and potential electrodes one can get information from deeper part of the sub-surface and by shifting both current and potential electrodes along a profile it is possible to record lateral changes in electrical resistivity. It shall be capable of detecting boundaries between unconsolidated material and rock and identifying weathered rock from fresh rock and contact between rocks of different lithology and different rock mass quality. A total of 3km (approx.) survey shall be carried out at different component locations such as dam site, intake, and powerhouse site places comprising weak zones as indicated by other investigations.

Data Acquisition

The 2D electrical profiling shall be conducted by using any of the standard configurations that may be varied according to the depth requirement. The planned depth of investigation is between 30- 100m depending upon the type of the structure to be considered.

Equipment

Measurements shall be conducted by using resistivity meter such as TERRAMETER SA300C (an ABEM product, Sweden) or other equipment having equivalent or better quality.

Data Processing

Data processing shall be done in two stages: electrical imaging and polygon modeling. Suitable computer software shall be used in each stage.

Analysis and interpretation

Geological interpretation shall be given to the electrical resistivity values obtained during polygon modeling. Final interpretation shall be presented in the form of geo-electric section showing both bed-rock overburden boundary and zones of different rock mass quality.

b.	Seismic Refraction Survey

General

Seismic refraction survey shall be carried out in order to investigate the sub-surface geological condition of the project area. A total of 3 km (approx.) survey shall be carried out at different project component locations such as dam site, intake, powerhouse site and places comprising weak zones as indicated by other investigations. The seismic refraction survey should be able to present an evaluation of the overall sub surface condition and layer thickness. The findings of the survey have to be correlated with other information available at the time of report preparation.

Equipment

The seismic refraction survey shall be carried out with ABEM MARK-II seismograph (24-channel seismograph with digitized cassette recording and playback system) or other equipment of equivalent or better quality.

Traverse Setting

The proposed seismic traverses should be located in the site and surveyed for coordinates. A little modification can be made in the field to suit the site conditions in consultation with MoPID staff. In each of the seismic spreads, receiver points should be located at 5m interval and marked with wooden pegs. The location of the shot points should also be marked in a similar manner. Leveling survey should be done for each of the pegged points for their respective elevations.

Seismic Spread Layout

Two geophone cables with 12 takeout points each should be spread along the line and the takeout points should be fixed to the pegged points. Geophones should be connected at 5m interval at the previously fixed points. Each of the geophone cables should be connected to the seismograph, 1-12 channels in the first drum and 13-24 in the second drum using extension cabled wherever necessary.

Shot points should be excavated in all of the blasting points; the depth of which can be varied in the range between 0.5 to 1.0 m depending upon the ground condition. All of the 24 geophones should be planted firmly on the ground. A trigger cable should be extended from the seismograph to the shot point and should be connected to the trigger geophone located at the vicinity of the shot point to avoid delay time between trigger time and the shot moment. A blasting cable should be extended from the blast point to a safe shooting distance (50- 150m).

Blasting Materials

The blasting material to be used for seismic refraction survey should be the gelatin (an instantaneous electric detonator) manufactured by Swayambhu Baroodkhana, Nepal. All the blasting work has to be done under the complete supervision of field geophysicist.It will be the consultant’s responsibility to manage the blasting materials. The MoPID will assist to make arrangement of blasting materials. Minimum quantity of explosives should be used as far as practicable.

Methodology of Data Analysis

Before starting the detail interpretation of the data, necessary routine checking and relevant correction should be done. All the arrival time should be plotted against distance of the receiver spacing (TD-Graph). The velocity and thickness of different layers may be computed manually or by the use of standard software.

Interpretation and Results

The result of the seismic survey must be interpreted in terms of thickness of different strata. Surface geological observation and other evidence of sub-surface condition should support this interpretation. The final interpretation must be supported by seismic profiles along each seismic line. The final report of the survey must also contain limitations & pitfalls of the survey.

Reports

The geophysical study report shall contain short description of methodology used and its major findings. Three copies of the geophysical study report shall be presented separately to MoPID.

    - Seismological/ Seismicity Studies

The consultant shall perform seismological studies of project sites to derive meaningful seismic design parameters that are necessary to ensure earthquake safety of the major structures under requirements mandated by the site location and its associated seismic hazard, the selected design and the risk of failure of the competent structure.  The studies shall include:

- Review the pertinent and available geological and seismological data

- Establishment of historical database of earthquakes in vicinity project site with epicenter(s) and date(s) of occurrence etc. based on details of seismological data collected from the seismological observatories installed by National Seismological Centre, Department of Mines and Geology and other available sources and

- Evaluation of seismic status of faults, thrusts and other weak features etc. in the vicinity of the intake sites and within the region, etc.

- Assessment study need for establishment of new seismic observatories considering the location of seismic observatories station established earlier and if needed, propose in the report to establish new seismic observatories with location and other details.

- Analysis of seismic activity in the project area using history of earthquake that secured in and around Nepal.

The result shall be supplemented by examination of the study of satellite images and aerial photos. Seismic risk should be specified in term of value and kinematic of co-seismic displacement and the return period in case of earthquake due to cross cutting of the active fault in the project structure. Based on the available information and assessment of local and regional seismicity, the seismic design criteria of structures shall be calculated.

    - Construction Material Survey

The consultant shall conduct construction material survey in order to establish quarry sites and borrow area. The consultant shall identify and investigate borrow areas and quarry sites for the construction materials such as impervious soils, stones, sand and gravel etc. as required. Adequate survey shall be carried out for identification of suitable site for construction material. The consultant shall excavate additional test pits if required and log the pit to understand the nature of soils at borrow. The consultant shall collect representative samples from each quarry site for laboratory tests. The consultant shall also perform all of the standard tests to confirm their suitability. The following tests must be done for construction materials as per ASTM or equivalent standards. Standard method of international standard must be employed for Sampling.

It shall cover

- Investigation for identification of locations of potential quarries for concrete aggregate, rock fill materials (if required), impervious core materials (if required) and filter materials (if required) etc. and preparation of maps, identifying the borrow areas

- Estimation of quantities of materials at different locations by geological mapping (plan and cross section) with pits/auger holes and drill holes as required. Various factors such as distance from the dam site, elevation and accessibility will be considered in selecting the quarry sites.

- Collection of samples

- Testing of samples and establishment of its suitability.

- Preparation of location maps, road maps etc. showing the transport road up to the borrow area, relating the same to the construction site(s).

- Investigation of materials that is available from compulsory excavation for project structures during constructions

Laboratory tests for cohesive materials shall at least include but not limited to the determination of grain size distribution, compact test, natural moisture content, optimum water content, plasticity index, permeability, specific gravity, Atterberg limits etc. Laboratory tests for concrete aggregates include the determination of grain size distribution, unconfined compression, gradation and classification, specific gravity, uniaxial compressive strength, point load, aggregate crushing value, Los Angeles abrasion, unit weight, fineness modulus, absorption, sulphate soundness, alkali-aggregate reactivity, hardness and other tests as pre requirement of design.

The consultant shall make an estimation of available quantity for sustainable extraction after defining the quality of the materials at each borrows area for the construction.

Test pitting and trenching

The Consultant shall carry out test pitting and trenching in order to establish sub-surface condition at some particular locations, if felt necessary. Test pits shall be excavated with minimum dimension of 1.5 * 1.5 m plan area at bottom. Test trenches shall be excavated to 1m bottom width and required length (the length may vary from 2 to 10 m depending upon the site condition). The number and depth (1 – 2 m) of the test pits and trenches shall be decided by MoPID, nevertheless 5 numbers of test pits & trenches are assumed to be necessary for the project. The consultant must prepare Geological log of all the excavations made in the field. The Consultant should also carry out standard penetration test/ dynamic cone penetration test (SPT/DCPT) as per the site requirement and must prepare Geological log of all the excavations made in the field. The reports shall contain short description of the test pitting, trenching and testing along with major findings and three copies of the detail reports on test pitting and trenching shall be presented separately to MoPID. The final report shall contain original geological logs of all excavations.

    - Tests

      - Geological Tests

Required tests, whose scope will be determined during desk/field studies

    - In-situ rock mechanics tests

    - In-situ soil tests

    - Laboratory tests of rock samples from cores and adits

    - Laboratory tests of rock samples for construction materials

    - Laboratory tests of soil samples from borrow areas

    - Test pitting and trenching for representative soil and aggregate samples from borrow area

    - Etc.

      - In- situ Rock Test and Laboratory Test

The type and number of in-situ and laboratory test shall be decided so as to establish the basic rock and soil mechanics parameters. The tests may vary according to geological & geotechnical situation and type and dimension of proposed structures. The consultant shall perform following laboratory analysis for soil and rock laboratory test such as (I) sieve and sedimentation, (ii) Atterberg limits, (iii) Natural moisture content and (iv) specific gravity of collected samples for physical properties of soil.

At the stage of interim report stage, the consultant should show how the information collected from geological, geotechnical and geophysical & seismic studies and analysis are used in the optimization and design of hydropower projects.

| S.N. | Type of test | Type of materials | Type of test |
| --- | --- | --- | --- |
| 1 | In situ test | a) Rock | -Schmidt rebound test -Permeability test |
|  |  | b) Soil | -Pocket penetration test -Standard penetration test |
| 2 | Laboratory test | a) Rock test | -Unit weight test -Porosity test -Unconfined compressive strength test -Specific gravity test -Petrography test - Direct shear test - Tri axial shear test - Point Load test -Los Angles abrasion test -Tri axial compressive strength test -Impact test -Crushing value test -Unified compressive strength test -Water content test -Alkali reactivity test -Etc. |
|  |  | b) Soil test | - Relative density test - Natural moisture content test - Grain size distribution test - Soil classification - Water content test - Liquid and Plasticity test - Organic content test - Atterberg limit test - Unconfined compressive test - Direct shear test - Permeability test - Consolidation test - Tri axial shear test -Etc. |

      - Permeability Tests

The consultant shall apply the advanced technique to measure the groundwater level and shall perform permeability tests to determine the water bearing characteristics of the overburden. Use of drilling fluid or other substances that may affect the permeability of the overburden will not be permitted. The consultant shall provide an adequate source of clear water, a means of measuring the rate of flow of water, added to the top of the hole and a means of measuring the depth of water in the hole. The rate of flow necessary to maintain the water level in the casing shall be measured as required. At least 15 number of test should be carried out. However, if the Consultant has any noble ideas pertinent to the specific site, their one encouraged to put forward their investigation plan to MoPID.

The hole shall be advanced by driving casing to the required depth (s). Only flush joint casing shall be used and the casing shoe or bit shall have the same outside diameter as the casing. The objective of driving the casing is to obtain as tight a seal as practical between the casing and the overburden to preclude leakage of water along the outside of the casing during testing. Drilling and casing techniques shall be oriented towards this goal. All cuttings shall be cleaned out to the bottom of the casing and the hole flushed with clear water. Clear water shall be added to fill the hole to the top of the casing, and the rate of fall of the water level in the casing with time shall be measured as required. Alternatively, clear water shall be added to the casing at a constant rate of flow and the rate of flow necessary to maintain the water level in the casing shall be measured as required. The following information shall be recorded:

- Hole number.

- Depth of bottom of hole.

- Depth of bottom of casing

- Diameter of hole, inside diameter of casing.

- Rate of fall of water level in the hole in centimeters per minute, or rate of flow of water added to the hole in liters per minute.

- Date and time of test.

- Name and signature of person conducting the test.

- Result of permeability test

However, if the consultant has any noble ideas pertinent to the specific site, their one encouraged to put forward their investigation plan to MoPID.

      - Water Pressure Tests

As required the consultant shall apply advanced technique to measure the ground water level and shall perform water pressure tests (Lugeon tests) using suitable mechanical or pneumatic packers to determine the water bearing characteristics and rock mass condition of the rock. Use of drilling mud or other substances that may affect the permeability of the rock will not be permitted. The packer used shall be of double type.

The consultant shall arrange an adequate source of clear water, pump (s) capable of delivering water at rates up to 130 liters/minute at pressures up to 10 kg/cm2 , packers capable of sealing off portions of the hole under pressures of up to 10 kg/cm2 , water meter (s) reading to the nearest 0.5  liters per minute with an accuracy within 10 percent, gauge (s) for reading water pressures up to 10 kg/cm2 with an accuracy of 10 percent, a stopwatch, valves to allow regulation of flow pressure, and other equipment necessary to conduct the tests.

The hole shall be flushed with clear water prior to pressure tests. Tests may be conducted either progressively from the bottom of the hole upward for the entire portion of the hole in rock, or for isolated segments of the hole.

Water pressure tests shall be carried out in each borehole at 3 m intervals in general. Adequate reasons & evidences should be provided if the no of such test has to be reduced due to some site specific conditions such as hole collapse. The test pressures for each section shall be changed at five steps. Prior to starting the test, three-gauge pressures shall be selected, minimum, maximum and intermediate. Flow rate of injecting water shall be observed under each step of the pressure for 10 minutes after the flow rate becomes stable and shall be recorded at every minute.

The consultant shall submit the daily report of the field permeability test for each test stages in suitable format. The report shall include, but not be limited to the following information.

- Date, hole no, test no, location

- Packer type, hole diameter

- Depth of packer setting and the bottom of borehole

- Test length

- Gauge height above the ground

- Depth of water table

- Pressure of water supply

- Test period 10 minutes

- Time of test

- Name and signature of person conducting the test

- Depth of casing

- Pressure test results

    - Climate change study

The consultant shall collect the require data and assess the impact of climate change on hydrology for flow in different season including flood has to be included using hydrological simulation of flow from the calibrated and validated model using different scenarios (GCM, CCM etc. for Nepal) of climate change as given by IPCC. The consultant shall propose the measures to reduce the impact of climate change.

    - Communication (Transportation) Survey

The consultant shall carry out assessment of existing infrastructure transport facilities, road condition and road improvement needed for transportation of project materials and equipment to site from point of port entry.

    - Muck Disposal Study

The consultant shall carry out muck disposal study to dispose muck obtained from underground structure if any. The consultant shall calculate quantity of muck to be disposed. They shall identify nearby location to dispose muck is sustainable and environmentally friendly manner.

    - Construction power survey

The consultant shall conduct survey for power required for construction of this hydropower project as well as camp site. The study shall include assessment of requirement of electricity to facilitate construction of the project, assess the possible options to meet requirement of power/electricity for construction such as Diesel Generator, Grid Connection and Small Hydro etc., identification of hydropower projects of required capacity in the vicinity of the project areas which can be developed to meet supply requirement of project. If small hydropower is proposed, then the consultant shall conduct preliminary study for development of small hydropower project nearby the project area and conduct the preliminary level of study of selected proposed hydropower project in order to identify/set the parameters/features of the project for further investigation/study.

    - Power Evacuation Survey

The consultant shall conduct survey for evacuation of power generated from hydropower plant. The consultant shall identify and assess the requirement power supply in local market and possibility of connection to national grid considering the existing and planned transmission network and substation of Nepal Electricity Authority. The consultant shall identify and propose possible inter connection grid point. The consultant shall carry out load flow & system studies and determine transmission and substation requirements to transmit power to the load centers in Nepal. The consultant shall also assess the possibility of transmission of electricity to India.

    - Construction Labor Survey and Camp Facilities

The consultant shall carry out study to identify the manpower (skilled, semi-skilled, unskilled) requirement of different discipline for construction and their availability in the local area including the need of their capacity building to meet manpower requirement of construction. In addition consultant shall identify and propose the camp facilities required for the construction manpower.  The costs of construction camps and permanent buildings required for construction and operation shall be estimated.

    - Other Infrastructure Facilities

The consultant shall carry out assessment/study of infrastructure facilities required for development of project considering the size of project, implementation schedule, access, climate, local market, health facilities, educational facilities, availability of water, electric power, communication system, land requirement for development of new facilities and other basic commodities etc.

  - Land Inventory and Property Acquisition Survey

The hydropower development involves acquisition of large quantity of land and displacement of many affected families. The consultant shall conduct survey to identify land area required for project development and make inventory of land and property that are to be acquired for development of project.

While doing survey the consultant shall assess land area required by each project components/structures such as power house, surge tank, dam, intake, spill way, audits, tunnel alignment, switchyard, camp site, office site, access road, project road and submergence area etc.  The consultant shall Identify and compile land records of the land to be acquired from field book and field verification (if needed) separately for each component/structure of project clearly mentioning name of land owner, VDC and ward, plot number, sheet number, land area, type of land {Private land, state land (government and public land) etc.}, land use (Agriculture land, forest land, cliff, barren land, etc.) and land use category (Khet, Bari, Kharbari, pakha and others on the basis of productivity of crops). The consultant shall identify and above land requirement in terms of permanent and temporary based on need of the project. The consultant shall prepare map using GIS application allocating various appropriate attributes of collected data.

In addition, the consultant shall conduct socio-economic baseline survey of the families whose land will be acquired by the project and/or that will be directly affected by the project. This survey will provide a basic data for acquisition of land and baseline socio-economic condition of the direct project affected families. The baseline socio-economic condition of the families directly affected by the project shall be collected using questionnaire which should include name of head of family name of person, no. of family by age and sex, education level, occupation, income, living standard, type of property, price of property, year of construction etc. In addition the consultant shall identify the suitable area within vicinity of the project area for resettlement of project affected family (if any) and propose social safeguard action plan based on findings of survey and analysis. The consultant shall consult and conduct extensive interaction with representative of political parties, representatives of local body, local people, stakeholders and affected people & collect their views and propose social safeguard action plan.

  - Transmission Line Survey

Based on the review of power evacuation survey, the consultant shall propose transmission line route for evacuation power generated from plant for which the consultant shall conduct TL alignment survey. The consultant shall examine the existing and planned transmission planning of Nepal Electricity Authority and compare possibility of interconnection of the selected alternative while selecting the TL route. In order to choose the best TL route, the consultant shall conduct alternative analysis of different TL alternative routes based on pre-defined criteria. The consultant shall conduct alignment survey considering shortest feasible route alignment, minimum forest sector encroachment, minimum resettlements, minimum angle towers, minimum long span towers, minimum river crossing, minimum road crossing, avoid unstable landslide zones, mostly follow all weather road etc. The consultant shall also conduct survey of switchyard and substation.

  - Road Survey

The consultant shall conduct Detailed Feasibility study of aces road and project road. The Detailed Feasibility study shall be conducted considering standard set by Department of Road. The Detailed Feasibility report should also include the alternative routes.

- Analysis, Optimization and Engineering Design

The consultant shall optimize the project general arrangement and sizing of the project components in different hydrological base case ranging from 35% to 70% percentile flow in the difference of 5%. This includes the optimization of the project in terms of capacity and energy generation in conjunction with Economic Evaluation and Environmental consideration.

The design and drawings should be of the optimized project configuration option. The layout and design should cover each component of major structures of hydropower like intake/weir, Diversion Weir under sluice, Desanding basin or other flushing system, inlet portal, water conveyance system (headrace canal, headrace tunnel, forebay) surge tank, penstock, powerhouse and tailrace. This also include design of hydro-mechanical structures, electro-mechanical works, transmission line and switchyard. Civil, Electro-mechanical, hydro-mechanical, transmission line and switchyard design work shall be based on internationally accepted prudent practice and shall include drawings and supporting calculations. The electro-mechanical design effort shall involve, among others, selecting the proper electrical and mechanical systems and equipment, dimensioning/sizing of the equipment and so on. Based on detail designs, the drawings shall be prepared so as to adequately cover all required area. The requirement of detail design, but not limited to, are elaborated in hereunder.

The optimization, layout, design and drawing of project and it's all components shall be of Detailed Feasibility level presented in the Standards as mentioned in Guidelines for Study of Hydropower Projects (December 2018).

  - Design Memorandum

Prior to undertaking design works, the consultant shall formulate a set of design criteria for each major components of hydropower. It shall comprise design concepts along with the assumptions, parameters, standards applied, loading conditions, factors of safety, allowable stresses, stability criteria and all other factors which are necessary to fully carry out the detail design. The design criteria shall describe in sufficient detail methodologies and analysis methods, data base and international standards or codes and prudent practices employed.

The design criteria shall be submitted to MoPID for review, comments and approval and shall not be modified unilaterally after it has been approved. If any changes are required on design criteria, the consultant should take prior approval of MoPID.

  - Selection of Project Configuration

Prior to undertaking design works, the consultant shall prepare and finalize the selected project configuration for design.

  - Optimization of study

Carry out optimization study of the project’s general arrangement and sizing of the project components in terms of capacity, energy generation and downstream benefits in conjunction with economic and environmental

Based on data collected in field the consultant shall update the optimization study of the project’s general arrangement and sizing of the project components in terms of capacity, energy generation the optimum number of generating units for the selected installed capacity, economic size structures, conceptual design of each alternative, estimation of cost and benefits for each alternative and selection of optimum size including examine possibility development of the project as daily peaking including the optimum levels of the pondage for generating required peak power. The optimization of project component shall include not limiting to

  - Intake height

  - Full supply level

  - Draw down level

  - Installed generating capacity/monthly energy generation

  - Spillway capacity

  - Minimum water release

In addition, consultant shall carry out layout and design of the following components but not

Limited to;

Civil Works

  - Intake and associated structures

  - Water Conveyance System

  - Spillways

  - Tunnels

  - Flushing Facilities

  - Regulating pond

  - Surge tank and inclined shaft

  - Powerhouse Structure

  - Diversion during construction

  - Access (Road, Bridge etc.)

  - Temporary facilities such as construction camps and office facilities including necessary infrastructure etc.

Electrical – Mechanical Equipments

  - Generators and Turbines

  - Penstocks, gates and valves

  - Station and service equipments

  - Area lightening services

  - Communication and control systems

  - Emergency power sources

  - Transmission and substations

  - Transmission Line and temporary power

Detail Drawings

The consultant shall prepare detail drawings of the projects, it's all components and structures required at the Detailed Feasibility level. The drawings shall be presented in CAD formats.

- Construction Planning and Scheduling

The construction schedule and construction program for development of the project should be prepared showing start and finish and interim critical taking into account the quantities and the relationship of various project components including pre-construction activities, contract packaging; construction methodologies; construction labor force requirements; construction camp and infrastructure; and office facilities. A construction schedule shall contain highlight of the key and major events. The critical activities and the critical path of activities in the schedule shall be illustrated. The construction plan should include but not limited to the followings;

  - Mobilization & demobilization

  - Temporary roads, bridges and other infrastructures

  - Permanent roads

  - River diversion

  - Logistics and construction power requirement

  - Manpower skilled and unskilled requirement and availability

  - Market of required resources (Labor and materials)

  - Starting and completion of major components

  - Manufacturing, delivery and installation of electro-mechanical equipment

  - Commissioning and testing of electro-mechanical equipment

  - Commercial operation and commencement of generation

  - Environmental requirement

The consultant shall carryout material handling studies which will aid the contractor to efficiently procure, store, haul, use and dispose materials required for physical construction of the project. The construction schedule shall incorporate these studies and shall be supported by network and logic diagram showing the sequence in which construction activities are to be performed, their interdependencies, constraints and the critical path of the execution of the work, and so on.

- Quantity Estimates and Cost Estimates

The consultant shall prepare detailed quantity estimates based on design and drawings for the purpose of cost estimates of Detailed Feasibility level. The consultant shall prepare cost estimates based on the quantity estimate, rate analysis of each items in consistent. The cost of construction management and engineering shall be included in the estimate as separate items. Appropriate contingencies will be applied to take account of factors that cannot be adequately defined at the Detailed Feasibility study stage. The cost of alleviating negative environmental effects and enhancing the positive impact is to be included as cost to the project. The cost estimate of the project components and associated structures shall include and consider but not limited to;

- Direct and indirect costs

- Cost in foreign and local currencies

- Cost of civil structures

- Cost of electrical equipment

- Cost of electro-mechanical equipment

- Cost of environmental mitigation and enhancement measures

- Cost of the construction management and engineering

- Capital cost and operating cost

- Contingencies

- Break down of cost considering

  - Needed resources (manpower, materials and equipment)

  - Excluding duties and taxes

  - Disbursement schedule

  - Interest during construction

  - Environmental requirement

  - Etc.

While calculating the cost of different components of hydropower project, following should be considered:

- For Civil Works:

The cost estimates should be based on unit rates of each individual item derived from prevailing manpower rate, construction equipment & plant rate and cost of construction materials taking also into account the local situation such as transportation; loading, unloading, and bill of quantities derived from design drawings. Customs duties, taxes, fees, royalties and levies prevalent in Nepal shall be presented separately.

The cost estimate should be done by breaking down major structures into number of distinct construction activities or measurable pay items. The rates for skilled expatriates can be obtained from reference of other projects or from publication like ‘International Construction Contractors.’ The rates of construction equipment can be taken from regularly updated cost data, quotation from the suppliers/ manufacturers.

The construction material to be used for construction work should be divided into

- Materials locally available

- Materials to be imported from neighbor countries

- Materials to be imported from overseas

The rates of construction materials should be derived accordingly as their source of supply. While calculating the construction materials rate, sufficient attention should also be given to mode of transportation and their corresponding costs should also be included. The estimate should be of contractor's type and, therefore, should also include all other indirect costs such as office overhead, contractor's financing cost, and insurance, bonds, profit and risk margin.

- For Generating Equipment:

The cost estimate for generating equipment should either be based on quotations obtained from suppliers or in-house estimate using established current international prices/ relationships. The cost should include cost of control devices/ system, auxiliary etc. transportation and erection.

- Hydraulic Steel Works:

The cost of hydraulic steel works should be based on quotation of suppliers or on market price if they are locally available.

- Transformers, Switchyard and Transmission Line:

The cost of transformer and switchyard could be based on capacity, while for estimate of cost of transmission line can be calculated from per km rates of transmission line. References of cost can be taken from current rates used by Nepal Electricity Authority for same type/ voltage of transmission lines taking into account different types of towers required, the conductors and types of terrains being crossed.

- Others:

Resettlement/ Rehabilitation and Relocation: Loss of assets or land need to be either compensated by cash or be substituted by implementing resettlement/ rehabilitation schemes. Such costs also have to be calculated. Costing of these items should also be included in the project cost. Adherence of existing rules/ regulations and practices is a must while making cost estimate of these items. These costs should include all the costs of impact mitigation programs and are to be taken from environmental study.

The consultant shall add an appropriate sum as price and physical contingency to allow for potential physical or design conditions alterations/modifications, which implicate additional funding.

- Project Evaluation

The consultants shall analyze economic and financial viability of the project by considering all pertinent information and assess tariff pricing. While doing these viability analyses, the consultant shall determine the basis and assumption for economic evaluation and for financial evaluation, and their criteria. The consultants shall analyze the financial viability and suggest the financing structuring of the project. The consultants shall perform the following major activities:

i)	Analyze the economic viability of the project. Identify all economic costs and benefits and derive economic indicators to prove that the project is economically attractive. Sensitivity analyses shall also be carried out to indicate different scenarios. Determine the benefits resulting for the project. Carry out economic analysis to assess/determine economic viability of the project taking into account the requirements of the integrated power system considering various sensitivities scenario including considering requirements of major lending agencies.

ii)	Review the forecasted load growth and revenues and costs in relation to tariffs, cost recovery. Determine future sustainable tariffs to support the project.

iii)	Assess and analyze the financial viability of the project. Identify all risks for revenues and costs with sensitivity analyses and evaluate financial internal rates of return. Include risk mitigation and risk transfer plans as necessary.

iv)	Develop financial projection models comprising financial statements and financial ratios for the next 20 years to assess the project and its institutional financial viability and impacts using key performance indicators.

The economic cost should comprise of the present day investment cost, O & M cost and replacement cost excluding duties and taxes which are transfer payment. Both B/C ratio and Economic Rate of Return (EIRR) could be used for economic evaluation.

The Financial Analysis shall include

- Carry out financial analysis to assess/determine financial viability of the project taking into account the requirement of the integrated power system considering various sensitivities scenario including considering requirement of the major lending agencies. It should also determine

  - Financial requirement for the project

  - Financing plan for the project

  - Charges and/or contribution to be levied for the various benefits

- Carryout financial analysis for examining financing and revenue requirement and impact of

  - Export and import taxes

  - Royalties

  - Income taxes

In performing financial analysis, the financial internal rate of return (FIRR) and the loan reputability are examined based on financing conditions. The financial cost should include, besides economic cost, duties, taxes, price escalation and interest during construction. The benefits will comprise the revenue generation from the sales of energy. As a result of the financial analysis, the financial cash flow showing operating expenses, debt service (loan repayment), royalty and tax payments is required to be presented. All assumptions including finalizing conditions mad

The consultant shall also require to perform sensitivity analysis in general, for the following cases:

    - Varied discounted rates (say 8% to 14%),

    - Capital cost decreased/ increased by 20%

    - Wet season available energy gets market.

    - Delay in commissioning (say 1 yr, 2 yr.).

    - Cumulative effect of cost and time over-run.

- Contract Module

The consultant shall propose appropriate contract module for development of the project. The consultant shall prepare packaging of different component of project based on contract module.

In addition, the consultant shall discuss how Clean Development Mechanism (Carbon Dioxide) credits can be included in the projects.

- Modality for Implementation of the Project and Analysis of Institutional Arrangement for Project Implementation

The consultant shall carry out study and proposed various modalities for development of the project with recommendation on one modality. The consultant shall also make an assessment of the institutional arrangement required for implementation of the project. In doing so, The consultant shall analyze critically alternative institutional setups to smoothly carryout the implementation of the project. The consultant shall also clearly identify the requirement   of resources including but not limited to capacity building measures (trainings, workshops   etc.),   physical   infrastructures,   requirement   of software, equipment etc.

- Time Schedule

The total contract duration for the investigation and design will be of 10 months.

- Reports and Deliverables Schedule

The consultant shall discuss all interim findings at review meetings to be held with the Project Management on regular basis. Each report shall also be accompanied by electronic copy comprising reports, drawings and all calculations (in original format). The consultant shall prepare and provide the following final deliverables in order to meet requirement of study mainly under two categories:

(1) Management Reports, and

(2) Technical Reports.

The management reports shall include progress reports such as monthly progress report, quarterly progress reports, semi-annual progress report and annual progress report to meet the reporting requirement for preparation of budget and progress monitoring of GoN. These progress reports shall contain summary of the progress of the different activities achieved in the particular period. It shall also include the plan and program for the forthcoming period. The reporting schedule shall be as follows:

- Monthly progress Report within the first week after completion of monthly period (two copies). This report shall include progress made in particular period including discharge measurements and sediment measurements etc.,

The technical reports shall include

- Inception Report

- Draft Report

- Draft Final Report

- Final Report

- Specific Study Reports such as Geo-Physical Survey Report, Test Result Reports and Construction Material Survey Report etc.

The reporting requirement and schedule of management technical reports shall be

| S. No | Report | Period | No of Copies |
| --- | --- | --- | --- |
| 1 | Inception Report | Within 2 Months of Contract Agreement | Three Copies |
| 5 | Draft Report | Within 8 Months of Contract Agreement | Three Copies |
| 6 | Draft Final Report | Within 9 Months of Contract Agreement | Three Copies |
| 7 | Final Report | Within 10 Months of Contract Agreement | Fifteen Copies |

Study Specific Reports such as Detail survey and design of roads, Geo-physical Survey Report, Drilling Report, Test Result Reports and Construction Material Survey Report etc.

| S. No | Report | Period | No of Copies |
| --- | --- | --- | --- |
| 1 | Specific Study Reports | Within 1 Months after completion of specific study | Three Copies |

(i) Detailed Feasibility Study Reports

Inception Report

The inception report shall contain but may not be limited to the findings of desk study & literature review, conclusions of field reconnaissance survey, updated methodology, revised field program, data gap & further/additional study required, field survey & investigation needed. This report shall also include evidence of installed staff gauge, arrangement made to collection of gauge height, requirements for establishment of automatic hydrological station and hydrological, metrological & sediment data collected from DHM. The report shall also include the color photographs showing the location of major structures of hydropower project and copy of BM or trig points sheet collected from Department of Survey. This report shall also include preliminary findings of environmental aspects of project based on field reconnaissance survey. This report shall also include preliminary optimization of the project, preliminary cost estimate based on unit rate cost of different components of similar project and preliminary economic analysis.

Draft Report

The Draft Report shall contain design, calculations, test results, engineering design, quantity estimate, cost estimate, drawings, construction planning, economic financial analysis, sensitivity analysis. The consultant shall also submit the entire design calculation sheet including the complete draft report in electronics form (in working format) covering all aspects of the study and design required for Detailed Feasibility level study as mentioned in ToR. This report shall also include the land and property inventory report, socio-economic report..

Draft Final Report

The Draft Final Report shall contain design, calculations, test results, detail engineering design, quantity estimate, cost estimate, drawings, construction planning, economic & financial analysis, sensitivity analysis after incorporating comments of MoPID on draft report. This report shall be updated version of Draft Report. In addition, this report shall include construction planning, appropriate contract module, project implementation arrangement. The consultant shall also submit the entire draft final report in electronics form (working format).

Final Report

Fifteen copies of each of paper bound and electronic version (CD) of Final approved reports (Technical) shall be submitted to MoPID. The Final Report shall contain complete, Detailed Feasibility study report covering technical, financial and all other relevant aspects of project of Detailed Feasibility level. This report shall be updated version of Draft Final Report incorporating comments of MoPID. The consultant shall also submit the entire final report in electronics form (working and PDF format).

- Payment Schedule

The payment schedule shall be as follows based on Detailed Feasibility study reports only.

| S. No | Report | % of Payment |
| --- | --- | --- |
| 1 | After acceptance of Inception Report | 20 % |
| 2 | After Submission of Draft Report | 40 % |
| 6 | After acceptance of Draft Final Report | 10 % |
| 7 | After acceptance of Final Report | 30 % |

- Professional Requirement and Input Months

The list of key professional requirements is presented as below. The consultant is free to propose man-month of respective key professional based on their assessment to accomplish the assignment as per Terms of Reference. The total man month shall include the man month of office as well as field work. The field allowance includes only allowance for the field work.

The list of professionals to be deployed in the Detailed Feasibility study team is given below:

| S. N. | Job Title | No. | General Experience in years | Specific Experience in years | Qualification |
| --- | --- | --- | --- | --- | --- |
| a | Professional |  |  |  |  |
| 1 | Team Leader | 1 | 17 | 15 | Ph.d /M.Sc |
| 2 | Hydropower Engineer | 1 | 15 | 13 | Ph.d /M.Sc |
| 3 | Engineering Geologist | 1 | 13 | 12 | MS.c |
| 4 | Geotechnical Engineer | 1 | 13 | 12 | M.Sc |
| 5 | Hydrologist | 1 | 12 | 10 | M.Sc |
| 6 | Senior Surveyor | 1 | 12 | 10 | M.Sc |
| 7 | Hydraulic Engineer | 1 | 13 | 12 | M.Sc |
| 8 | Structural Engineer | 1 | 13 | 12 | M.Sc |
| 9 | Road Engineer | 1 | 12 | 10 | M.Sc |
| 10 | Electrical Engineer | 1 | 12 | 10 | M.Sc |
| 11 | Mechanical Engineer | 1 | 13 | 12 | M.Sc |
| 12 | Cost Estimator /AutoCAD Engineer (Civil Engineer) | 1 | 12 | 10 | M.Sc/B.Sc |
| 13 | Economist/Financial Analyst | 1 | 12 | 10 | M.Sc/B.Sc |
| b | Support Staff |  |  |  |  |
| 1 | Computer Operator | 1 |  |  | Intermediate |
| 2 | Draught Persons | 2 |  |  | Intermediate |
| 3 | Overseer/Sub-Engineer | 1 |  |  | Diploma |
| 4 | Hydrology Assistant | 1 |  |  | Intermediate |
| 5 | Gauge reader cum sediment data collector (hydrology and sediment data collector) | 2 |  |  | SLC/ Intermediate |
| 6 | Field Assistants/Enumerators | 2 |  |  | SLC/ Intermediate |
| 7 | Field Labor | 2 |  |  | SLC |
| 8 | Office Runner | 1 |  |  | Can Read and Write |

# PART II

# Section 8. Conditions of Contract and Contract Forms

Foreword

- Part II includes standard Contract forms for Consulting Services (a Lump-Sum Contract).

- Lump-Sum Contract: This type of contract is used mainly for assignments in which the scope and the duration of the Services and the required output of the Consultant are clearly defined. Payments are linked to outputs (deliverables) such as reports, drawings, bill of quantities, bidding documents, or software programs. Lump-sum contracts are easier to administer because they operate on the principle of a fixed price for a fixed scope, and payments are due on clearly specified outputs and milestones. Nevertheless, quality control of the Consultant’s outputs by the Client is paramount.

# General Conditions of Contract

# A.  General Provisions

| ### Definitions | - Unless the context otherwise requires, the following terms whenever used in this Contract have the following meanings: - “Applicable Guidelines” means the policies of the Development Partner (DP) governing the selection and Contract award process, in case of DP funded project. - “Applicable Law” means the laws and any other instruments having the force of law in Nepal as they may be issued and in force from time to time. - “Borrower [or Recipient or Beneficiary]” means the Government, Government agency or other entity that signs the financing [or loan/grant/project] agreement with the Development Partner. - “Client” means [procuring entity/the implementing/ executing] agency that signs the Contract for the Services with the Selected Consultant. - “Consultant” means a legally-established professional consulting firm or entity selected by the Client to provide the Services under the signed Contract. - “Contract” means the legally binding written agreement signed between the Client and the Consultant and which includes all the attached documents listed in its paragraph 1 of the Form of Contract (the General Conditions (GCC), the Special Conditions (SCC), and the Appendices). - “Day” means a working day unless indicated otherwise. - ”Development Partner (DP)” means the country/institution funding the project as specified in the SCC. - “Effective Date” means the date on which this Contract comes into force and effect pursuant to Clause GCC 11. - “Experts” means, collectively, Key Experts, Non-Key Experts or any other personnel of the Consultant, Sub-consultant or JV member(s) assigned by the Consultant to perform the Services or any part thereof under the Contract. - “Foreign Currency” means any currency other than the currency of the Client’s country. - “GCC” means these General Conditions of Contract. - “Government” means the government of Nepal (GoN). - “Joint Venture (JV)” means an association with or without a legal personality distinct from that of its members, of more than one entity where one member has the authority to conduct all businesses for and on behalf of any and all the members of the JV, and where the members of the JV are jointly and severally liable to the Client for the performance of the Contract. - “Key Expert(s)” means an individual professional whose skills, qualifications, knowledge and experience are critical to the performance of the Services under the Contract and whose Curricula Vitae (CV) was taken into account in the technical evaluation of the Consultant’s proposal. - “Local Currency” means the currency of Nepal (NPR). - Non-Key Expert(s)” means an individual professional provided by the Consultant or its Sub-consultant to perform the Services or any part thereof under the Contract. - “Party” means the Client or the Consultant, as the case may be, and “Parties” means both of them. - “SCC” means the Special Conditions of Contract by which the GCC may be amended or supplemented but not over-written. - “Services” means the work to be performed by the Consultant pursuant to this Contract, as described in Appendix A hereto. - “Sub-consultants” means an entity to whom/which the Consultant subcontracts any part of the Services while remaining solely liable for the execution of the Contract. - “Third Party” means any person or entity other than the Government, the Client, the Consultant or a Sub-consultant. |
| --- | --- |
| ### Relationship between the Parties | - Nothing contained herein shall be construed as establishing a relationship of master and servant or of principal and agent as between the Client and the Consultant. The Consultant, subject to this Contract, has complete charge of the Experts and Sub-consultants, if any, performing the Services and shall be fully responsible for the Services performed by them or on their behalf hereunder. |
| ### Law Governing Contract | - This Contract, its meaning and interpretation, and the relation between the Parties shall be governed by the Applicable Law of Nepal. |
| ### Language | - This Contract has been executed in the English language, which shall be the binding and controlling language for all matters relating to the meaning or interpretation of this Contract. |
| ### Headings | - The headings shall not limit, alter or affect the meaning of this Contract. |
| ### Communications | - Any communication required or permitted to be given or made pursuant to this Contract shall be in writing in the language specified in Clause GCC 4. Any such notice, request or consent shall be deemed to have been given or made when delivered in person to an authorized representative of the Party to whom the communication is addressed, or when sent to such Party at the address specified in the SCC. - A Party may change its address for notice hereunder by giving the other Party any communication of such change to the address specified in the SCC. |
| ### Location | - The Services shall be performed at such locations as are specified in Appendix A hereto and, where the location of a particular task is not so specified, at such locations, whether in the Government’s country or elsewhere, as the Client may approve. |
| ### Authority of Member in Charge | - In case the Consultant is a Joint Venture, the members hereby authorize the member specified in the SCC to act on their behalf in exercising all the Consultant’s rights and obligations towards the Client under this Contract, including without limitation the receiving of instructions and payments from the Client. |
| ### Authorized Representatives | - Any action required or permitted to be taken, and any document required or permitted to be executed under this Contract by the Client or the Consultant may be taken or executed by the officials specified in the SCC. |
| ### Corrupt and Fraudulent Practices | 10.1 The GoN/DP requires compliance with its policy in regard to corrupt and fraudulent/prohibited practices as set forth in Attachment 1 to the GCC. |
| a. Commissions and Fees | 10.2 The Client requires the Consultant to disclose any commissions, gratuities or fees that may have been paid or are to be paid to agents or any other party with respect to the selection process or execution of the Contract. The information disclosed must include at least the name and address of the agent or the other party, the amount and currency, and the purpose of the commission, gratuity or fee. Failure to disclose such commissions and gratuities may result in termination of the Contract. |

# B.  Commencement, Completion, Modification and Termination of Contract

| ### Effectiveness of Contract | - This Contract shall come into force and effect on the date (the “Effective Date”) of the Client’s notice to the Consultant instructing the Consultant to begin carrying out the Services. This notice shall confirm that the effectiveness conditions, if any, listed in the SCC have been met. |
| --- | --- |
| ### Termination of Contract for Failure to Become Effective | - If this Contract has not become effective within such time period after the date of Contract signature as specified in the SCC, either Party may, by not less than thirty (30) days written notice to the other Party, declare this Contract to be null and void, and in the event of such a declaration by either Party, neither Party shall have any claim against the other Party with respect hereto. |
| ### Commencement of Services | - The Consultant shall confirm availability of Key Experts and begin carrying out the Services not later than the number of days after the Effective Date specified in the SCC. |
| ### Expiration of Contract | - Unless terminated earlier pursuant to Clause GCC 19 hereof, this Contract shall expire at the end of such time period after the Effective Date as specified in the SCC or such other time period as the Parties may agree in writing. |
| ### Entire Agreement | - This Contract contains all covenants, stipulations and provisions agreed by the Parties. No agent or representative of either Party has authority to make, and the Parties shall not be bound by or be liable for, any statement, representation, promise or agreement not set forth herein. |
| ### Modifications or Variations | - Any modification or variation of the terms and conditions of this Contract, including any modification or variation of the scope of the Services, may only be made by written agreement between the Parties. However, each Party shall give due consideration to any proposals for modification or variation made by the other Party. |
| ### Force Majeure |  |
| a. Definition | - For the purposes of this Contract, “Force Majeure” means an event which is beyond the reasonable control of a Party, is not foreseeable, is unavoidable, and makes a Party’s performance of its obligations hereunder impossible or so impractical as reasonably to be considered impossible under the circumstances, and subject to those requirements, includes, but is not limited to, war, riots, civil disorder, earthquake, fire, explosion, storm, flood or other adverse weather conditions, strikes, lockouts or other industrial action, confiscation or any other action by Government agencies. - Force Majeure shall not include (i) any event which is caused by the negligence or intentional action of a Party or such Party’s Experts, Sub-consultants or agents or employees, nor (ii) any event which a diligent Party could reasonably have been expected to both take into account at the time of the conclusion of this Contract, and avoid or overcome in the carrying out of its obligations hereunder. - Force Majeure shall not include insufficiency of funds or failure to make any payment required hereunder. |
| b. No Breach of Contract | - The failure of a Party to fulfill any of its obligations hereunder shall not be considered to be a breach of, or default under, this Contract insofar as such inability arises from an event of Force Majeure, provided that the Party affected by such an event has taken all reasonable precautions, due care and reasonable alternative measures, all with the objective of carrying out the terms and conditions of this Contract. |
| c. Measures to be Taken | - A Party affected by an event of Force Majeure shall take all reasonable measures to remove such Party’s inability to fulfill its obligations hereunder with a minimum of delay. - A Party affected by an event of Force Majeure shall continue to perform its obligations under the Contract as far as is reasonably practical, and shall take all reasonable measures to minimize the consequences of any event of Force Majeure. - A Party affected by an event of Force Majeure shall notify the other Party of such event as soon as possible, and in any case not later than fifteen (15) calendar days following the occurrence of such event, providing evidence of the nature and cause of such event, and shall similarly give written notice of the restoration of normal conditions as soon as possible. |
| d Extension of Time (EoT) | - Any period within which a Party shall, pursuant to this Contract, complete any action or task, shall be extended for a period equal to the time during which such Party was unable to perform such action as a result of Force Majeure. - During the period of their inability to perform the Services as a result of an event of Force Majeure, the Consultant, upon instructions by the Client, shall either: (a) demobilize, in which case the Consultant shall be reimbursed for additional costs they reasonably and necessarily incurred, and, if required by the Client, in reactivating the Services; or (b) continue with the Services to the extent reasonably possible, in which case the Consultant shall continue to be paid under the terms of this Contract and be reimbursed for additional costs reasonably and necessarily incurred. |
|  | - The Consultant shall submit an application to the Client for extension of time, stating the causes for delay with supporting evidence within7 days before the expiry of the Contract completion date. The approval of EoT shall be subject to verification by the Client whether: - the consultant had made the best possible efforts to complete the work in due time , - the facilities to be provided by the Client as per the contract to the Consultant was made in time or not, - the delay was as a result of Force Majeure or not. |
| ### Suspension | - The Client may, by written notice of suspension to the Consultant, suspend all payments to the Consultant hereunder if the Consultant fails to perform any of its obligations under this Contract, including the carrying out of the Services, provided that such notice of suspension (i) shall specify the nature of the failure, and (ii) shall request the Consultant to remedy such failure within a period not exceeding thirty (30) calendar days after receipt by the Consultant of such notice of suspension. |
| ### Termination | 19. 1 This Contract may be terminated by either Party as per provisions set up below: |
| a. By the Client | 19.1.1 The Client may terminate this Contract in case of the occurrence of any of the events specified in paragraphs (a) through (e) of this Clause. In such an occurrence the Client shall give at least thirty (30) calendar days’ written notice of termination to the Consultant in case of the events referred to in (a) through (d); and at least sixty (60) calendar days’ written notice in case of the event referred to in (e): (a) If the Consultant fails to remedy a failure in the performance of its obligations hereunder, as specified in a notice of suspension pursuant to Clause GCC 18 hereinabove, within thirty (30) days of receipt of such notice of suspension or within such further period as the Client may have subsequently approved in writing; (b) If the Consultant becomes (or, if the Consultant consists of more than one entity, if any of its members becomes) insolvent or bankrupt or enter into any agreements with their creditors for relief of debt or take advantage of any law for the benefit of debtors or go into liquidation or receivership whether compulsory or voluntary; (c) If the Consultant fails to comply with any final decision reached as a result of arbitration proceedings pursuant to Clause GCC 48.1; (d) If, as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than sixty (60) calendar days; (e) If the Client, in its sole discretion and for any reason whatsoever, decides to terminate this Contract; (f) If the Consultant fails to furnish the professional liability insurance within 30 days from the date of signing of the contract agreement. 19.1.2 Furthermore, if the Client determines that the Consultant has engaged in corrupt, fraudulent, collusive, coercive [or obstructive] practices, in competing for or in executing the Contract, then the Client may, after giving fifteen (15) calendar days written notice to the Consultant, terminate the Consultant's employment under the Contract. |
| b. By the Consultant | 19.1.3 The Consultant may terminate this Contract, by not less than thirty (30) calendar days’ written notice to the Client, in case of the occurrence of any of the events specified in paragraphs (a) through (d) of this Clause. (a) If the Client fails to pay any money due to the Consultant pursuant to this Contract and not subject to dispute pursuant to Clauses GCC 48.1 within forty-five (45) calendar days after receiving written notice from the Consultant that such payment is overdue. (b) If, as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than sixty (60) calendar days. (c) If the Client fails to comply with any final decision reached as a result of arbitration pursuant to Clause GCC 48.1. (d) If the Client is in material breach of its obligations pursuant to this Contract and has not remedied the same within forty-five (45) days (or such longer period as the Consultant may have subsequently approved in writing) following the receipt by the Client of the Consultant’s notice specifying such breach. |
| c. Cessation of Rights and Obligations | 19.1.4 Upon termination of this Contract pursuant to Clauses GCC 12 or GCC 19 hereof, or upon expiration of this Contract pursuant to Clause GCC 14, all rights and obligations of the Parties hereunder shall cease, except (i) such rights and obligations as may have accrued on the date of termination or expiration, (ii) the obligation of confidentiality set forth in Clause GCC 23, (iii) the Consultant’s obligation to permit inspection, copying and auditing of their accounts and records set forth in Clause GCC 26, and (iv) any right which a Party may have under the Applicable Law. |
| d. Cessation of Services | 19.1.5 Upon termination of this Contract by notice of either Party to the other pursuant to Clauses GCC 19a or GCC 19b, the Consultant shall, immediately upon dispatch or receipt of such notice, take all necessary steps to bring the Services to a close in a prompt and orderly manner and shall make every reasonable effort to keep expenditures for this purpose to a minimum. With respect to documents prepared by the Consultant and equipment and materials furnished by the Client, the Consultant shall proceed as provided, respectively, by Clauses GCC 28 or GCC 29. |
| e. Payment upon Termination | 19.1.6 Upon termination of this Contract, the Client shall make the following payments to the Consultant: (a) payment for Services satisfactorily performed prior to the effective date of termination; and (b) in the case of termination pursuant to paragraphs (d) and (e) of Clause GCC 19.1.1, reimbursement of any reasonable cost incidental to the prompt and orderly termination of this Contract, including the cost of the return travel of the Experts. |

# C.  Obligations of the Consultant

| ### General |  |
| --- | --- |
| a. Standard of Performance | 20.1 The Consultant shall perform the Services and carry out the Services with all due diligence, efficiency and economy, in accordance with generally accepted professional standards and practices, and shall observe sound management practices, and employ appropriate technology and safe and effective equipment, machinery, materials and methods. The Consultant shall always act, in respect of any matter relating to this Contract or to the Services, as a faithful adviser to the Client, and shall at all times support and safeguard the Client’s legitimate interests in any dealings with the third parties. 20.2 The Consultant shall employ and provide such qualified and experienced Experts and Sub-consultants as are required to carry out the Services. 20.3 The Consultant may subcontract part of the Services to an extent and with such Key Experts and Sub-consultants as may be approved in advance by the Client. Notwithstanding such approval, the Consultant shall retain full responsibility for the Services. |
| b. Law Applicable to Services | 20.4 The Consultant shall perform the Services in accordance with the Contract and the Applicable Law and shall take all practicable steps to ensure that any of its Experts and Sub-consultants, comply with the Applicable Law. 20.5 Throughout the execution of the Contract, the Consultant shall comply with the import of goods and services prohibitions in the Client’s country when (a) as a matter of law or official regulations, Client’s country prohibits commercial relations with that country; or (b) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Client’s Country prohibits any import of goods from that country or any payments to any country, person, or entity in that country. 20.6 The Client shall notify the Consultant in writing of relevant local customs, and the Consultant shall, after such notification, respect such customs. |
| ### Conflict of Interests | 21.1 The Consultant shall hold the Client’s interests paramount, without any consideration for future work, and strictly avoid conflict with other assignments or their own corporate interests. |
| a. Consultant Not to Benefit from Commissions, Discounts, etc. | 21.1.1 The payment of the Consultant pursuant to GCC F (Clauses GCC 39 through 45) shall constitute the Consultant’s only payment in connection with this Contract and, subject to Clause GCC 21.1.3, the Consultant shall not accept for its own benefit any trade commission, discount or similar payment in connection with activities pursuant to this Contract or in the discharge of its obligations hereunder, and the Consultant shall use its best efforts to ensure that any Sub-consultants, as well as the Experts and agents of either of them, similarly shall not receive any such additional payment. 21.1.2 Furthermore, if the Consultant, as part of the Services, has the responsibility of advising the Client on the procurement of goods, works or services, the Consultant shall comply with any applicable procurement guidelines as per the prevailing Public Procurement Act and Regulations of the GoN(or of the Donors/funding agencies) and shall at all times exercise such responsibility in the best interest of the Client. Any discounts or commissions obtained by the Consultant in the exercise of such procurement responsibility shall be for the account of the Client. |
| b. Consultant and Affiliates Not to Engage in Certain Activities | 21.1.3 The Consultant agrees that, during the term of this Contract and after its termination, the Consultant and any entity affiliated with the Consultant, as well as any Sub-consultants and any entity affiliated with such Sub-consultants, shall be disqualified from providing goods, works or services (other than the Services and any continuation thereof) for any project resulting from or closely related to the Services. |
| c. Prohibition of Conflicting Activities | 21.1.4 The Consultant shall not engage, and shall cause their Personnel as well as its Sub-consultants and their Personnel not to engage, either directly or indirectly, in any of the following activities: - during the term of this Contract, any business or professional activities in Nepal which would conflict with the activities assigned to them under this Contract; and - after the termination of this Contract, such other activities as may be specified in the SCC |
| d. Strict Duty to Disclose Conflicting Activities | 21.1.5 The Consultant has an obligation and shall ensure that its Personnel and Sub-consultants shall have an obligation to disclose any situation of actual or potential conflict that impacts their capacity to serve the best interest of their Client, or that may reasonably be perceived as having this effect. Failure to disclose said situations may lead to the termination of its Contract. |
| ### Conduct of Consultants | - 22.1 The Consultant shall be responsible to fulfill his obligations as per the requirement of the Contract Agreement, RFP documents and GoN’s Procurement Act and Regulations. - 22.2 The consultant shall not carry out or cause to carry out the following acts with an intention to influence the implementation of the procurement process or the contract agreement : - give or propose improper inducement directly or indirectly, - distortion or misrepresentation of facts - engaging or being involved in corrupt or fraudulent practice - Interference in participation of other prospective consultants. - coercion or threatening directly or indirectly to impair or harm, any party or the property of the party involved in the procurement proceedings, - collusive practice among consultants before or after submission of proposals for distribution of works among consultants or fixing artificial/uncompetitive proposal price with an intention to deprive the Client the benefit of open competitive proposal price. - contacting the Client with an intention to influence the Client with regards to the proposals or interference of any kind in examination and evaluation of the proposals during the period after opening of proposals up to then notification of award of contract |
| ### Confidentiality | 23.1 The Consultants, their Sub-consultants, and the Personnel of either of them shall not, either during the term or within two (2) years after the expiration of this Contract, disclose any proprietary of confidential information relating to the Project, the Services, this Contract, or the Client’s business or operations without the prior written consent of the Client. |
| ### Liability of the Consultant | 24.1 Subject to additional provisions, if any, set forth in the SCC, the Consultant’s liability under this Contract shall be as determined under the Applicable Law. |
| ### Insurance to be Taken out by the Consultant | 25.1 The Consultant (i) shall take out and maintain, and shall cause any Sub-consultants to take out and maintain, at its (or the Sub-consultants’, as the case may be) own cost but on terms and conditions approved by the Client, insurance against the risks, and for the coverage specified in the SCC, and (ii) at the Client’s request, shall provide evidence to the Client showing that such insurance has been taken out and maintained and that the current premiums therefore have been paid. The Consultant shall ensure that such insurance is in place prior to commencing the Services as stated in Clause GCC 13. 25.2 The Consultant shall take out and maintain professional liability insurance within 30 days of signing of the contract agreement. |
| ### Accounting, Inspection and Auditing | 26.1 The Consultant shall keep, and shall make all reasonable efforts to cause its Sub-consultants to keep, accurate and systematic accounts and records in respect of the Services and in such form and detail as will clearly identify relevant time changes and costs. 26.2. The Consultant shall permit and shall cause its Sub-consultants to permit, the Client/DP and/or persons appointed by the Client/DP to inspect the Site and/or all accounts and records relating to the performance of the Contract and the submission of the Proposal to provide the Services, and to have such accounts and records audited by auditors appointed by the Client/DP if requested by the Client/DP. The Consultant’s attention is drawn to Clause GCC 10 which provides, inter alia, that acts intended to materially impede the exercise of the Client/DP’s inspection and audit rights provided for under this Clause GCC26.2 constitute a prohibited practice subject to contract termination. |
| ### Reporting Obligations | 27.1 The Consultant shall submit to the Client the reports and documents specified in Appendix A, in the form, in the numbers and within the time periods set forth in the said Appendix. |
| ### Proprietary Rights of the Client in Reports and Records | 28.1 Unless otherwise indicated in the SCC, all reports and relevant data and information such as maps, diagrams, plans, databases, other documents and software, supporting records or material compiled or prepared by the Consultant for the Client in the course of the Services shall be confidential and become and remain the absolute property of the Client. The Consultant shall, not later than upon termination or expiration of this Contract, deliver all such documents to the Client, together with a detailed inventory thereof. The Consultant may retain a copy of such documents, data and/or software but shall not use the same for purposes unrelated to this Contract without prior written approval of the Client. 28.2 If license agreements are necessary or appropriate between the Consultant and third parties for purposes of development of the plans, drawings, specifications, designs, databases, other documents and software, the Consultant shall obtain the Client’s prior written approval to such agreements, and the Client shall be entitled at its discretion to require recovering the expenses related to the development of the program(s) concerned. Other restrictions about the future use of these documents and software, if any, shall be specified in the SCC. |
| ### Equipment, Vehicles and Materials | 29.1 Equipment, vehicles and materials made available to the Consultant by the Client, or purchased by the Consultant wholly or partly with funds provided by the Client, shall be the property of the Client and shall be marked accordingly. Upon termination or expiration of this Contract, the Consultant shall make available to the Client an inventory of such equipment, vehicles and materials and shall dispose of such equipment, vehicles and materials in accordance with the Client’s instructions. While in possession of such equipment, vehicles and materials, the Consultant, unless otherwise instructed by the Client in writing, shall insure them at the expense of the Client in an amount equal to their full replacement value. 29.2 Any equipment or materials brought by the Consultant or its Experts into the Client’s country for the use either for the project or personal use shall remain the property of the Consultant or the Experts concerned, as applicable. |

# D.  Consultant’s Experts and Sub-Consultants

| ### Description of Key Experts | 30.1 The title, agreed job description, minimum qualification and time-input estimates to carry out the Services of each of the Consultant’s Key Experts are described in Appendix B. |
| --- | --- |
| ### Replacement of Key Experts | 31.1 Except as the Client may otherwise agree in writing, no changes shall be made in the Key Experts. 31.2 Notwithstanding the above, the substitution of Key Experts during Contract execution may be considered only based on the Consultant’s written request and due to circumstances outside the reasonable control of the Consultant, including but not limited to death or medical incapacity. In such case, the Consultant shall forthwith provide as a replacement, a person of equivalent or better qualifications and experience, and at the same rate of remuneration. |
| ### Removal of Experts or Sub-consultants | 32.1 If the Client finds that any of the Experts or Sub-consultant has committed serious misconduct or has been charged with having committed a criminal action, or shall the Client determine that Consultant’s Expert of Sub-consultant have engaged in corrupt, fraudulent, collusive, coercive [or obstructive] practice while performing the Services, the Consultant shall, at the Client’s written request, provide a replacement. 32.2 In the event that any of Key Experts or Sub-consultants is found by the Client to be incompetent or incapable in discharging assigned duties, the Client, specifying the grounds therefore, may request the Consultant to provide a replacement. 32.3 Any replacement of the removed Experts or Sub-consultants shall possess better qualifications and experience and shall be acceptable to the Client. 32.4 The Consultant shall bear all costs arising out of or incidental to any removal and/or replacement of such Experts. |

# E.  Obligations of the Client

| ### Assistance and Exemptions | 33.1 Unless otherwise specified in the SCC, the Client shall use its best efforts to: (a) Assist the Consultant with obtaining work permits and such other documents as shall be necessary to enable the Consultant to perform the Services. (b) Assist the Consultant with promptly obtaining, for the Experts and, if appropriate, their eligible dependents, all necessary entry and exit visas, residence permits, exchange permits and any other documents required for their stay in the Client’s country while carrying out the Services under the Contract. (c) Facilitate prompt clearance through customs of any property required for the Services and of the personal effects of the Experts and their eligible dependents. (d) Issue to officials, agents and representatives of the Government all such instructions and information as may be necessary or appropriate for the prompt and effective implementation of the Services. (e) Assist the Consultant and the Experts and any Sub-consultants employed by the Consultant for the Services with obtaining exemption from any requirement to register or obtain any permit to practice their profession or to establish themselves either individually or as a corporate entity in the Client’s country according to the applicable law in the Client’s country. (f) Assist the Consultant, any Sub-consultants and the Experts of either of them with obtaining the privilege, pursuant to the applicable law in the Client’s country, of bringing into the Client’s country reasonable amounts of foreign currency for the purposes of the Services or for the personal use of the Experts and of withdrawing any such amounts as may be earned therein by the Experts in the execution of the Services. (g) Provide to the Consultant any such other assistance as may be specified in the SCC. |  |
| --- | --- | --- |
| ### Access to Project Site | 34.1 The Client warrants that the Consultant shall have, free of charge, unimpeded access to the project site in respect of which access is required for the performance of the Services. The Client will be responsible for any damage to the project site or any property thereon resulting from such access and will indemnify the Consultant and each of the experts in respect of liability for any such damage, unless such damage is caused by the willful default or negligence of the Consultant or any Sub-consultants or the Experts of either of them. |  |
| ### Change in the Applicable Law Related to Taxes and Duties | 35.1 If, after the date of this Contract, there is any change in the applicable law in the Client’s country with respect to taxes and duties which increases or decreases the cost incurred by the Consultant in performing the Services, then the remuneration and reimbursable expenses otherwise payable to the Consultant under this Contract shall be increased or decreased accordingly by agreement between the Parties hereto, and corresponding adjustments shall be made to the ceiling amounts specified in Clause GCC 39.1. |  |
| ### Services, Facilities and Property of the Client | 36.1 The Client shall make available to the Consultant and the Experts, for the purposes of the Services and free of any charge, the services, facilities and property described in the Terms of Reference (Appendix A) at the times and in the manner specified in said Appendix A. |  |
| ### Counterpart Personnel | 37.1 The Client shall make available to the Consultant free of charge such professional and support counterpart personnel, to be nominated by the Client with the Consultant’s advice, if specified in Appendix A. 37.2 If counterpart personnel are not provided by the Client to the Consultant as and when specified in Appendix A, the Client and the Consultant shall agree on (i) how the affected part of the Services shall be carried out, and (ii) the additional payments, if any, to be made by the Client to the Consultant as a result thereof pursuant to Clause GCC 39.2 37.3 Professional and support counterpart personnel, excluding Client’s liaison personnel, shall work under the exclusive direction of the Consultant. If any member of the counterpart personnel fails to perform adequately any work assigned to such member by the Consultant that is consistent with the position occupied by such member, the Consultant may request the replacement of such member, and the Client shall not unreasonably refuse to act upon such request. |  |
| ### Payment Obligation | 38.1 In consideration of the Services performed by the Consultant under this Contract, the Client shall make such payments to the Consultant for the deliverables specified in Appendix A and in such manner as is provided by GCC F below. |  |

# F.  Payments to the Consultant

| ### Contract Price | 39.1 The Contract price is fixed and is set forth in the SCC. The Contract price breakdown is provided in Appendix C. 39.2 Any change to the Contract price specified in Clause 39.1 can be made only if the Parties have agreed to the revised scope of Services pursuant to Clause GCC 16 and have amended in writing the Terms of Reference in Appendix A. |
| --- | --- |
| ### Taxes and Duties | 40.1 The Consultant, Sub-consultants and Experts are responsible for meeting any and all tax liabilities arising out of the Contract. |
| ### Currency of Payment | 41.1 Any payment under this Contract shall be made in the currency (ies) specified in the SCC. |
| ### Mode of Billing and Payment | 42.1 The total payments under this Contract shall not exceed the Contract price set forth in Clause GCC 39.1. |
|  | 42.2 The payments under this Contract shall be made in lump-sum installments against deliverables specified in Appendix A. The payments will be made according to the payment schedule stated in the SCC. 42.2.1 Advance payment: Unless otherwise indicated in the SCC, an advance payment shall be made against an advance payment bank guarantee acceptable to the Client in an amount (or amounts) and in a currency (or currencies) specified in the SCC. Such guarantee (i) is to remain effective until the advance payment has been fully set off, and (ii) is to be in the form set forth in Appendix D, or in such other form as the Client shall have approved in writing. The advance payments will be set off by the Client in equal portions against the lump-sum installments specified in the SCC until said advance payments have been fully set off. 42.2.2 The Lump-Sum Installment Payments. The Client shall pay the Consultant within sixty (60) days after the receipt by the Client of the deliverable(s) and the cover invoice for the related lump-sum installment payment. The payment can be withheld if the Client does not approve the submitted deliverable(s) as satisfactory in which case the Client shall provide comments to the Consultant within the same sixty (60) days period. The Consultant shall thereupon promptly make any necessary corrections, and thereafter the foregoing process shall be repeated. 42.2.3 The Final Payment .The final payment under this Clause shall be made only after the final report l have been submitted by the Consultant and approved as satisfactory by the Client. The Services shall then be deemed completed and finally accepted by the Client. The last lump-sum installment shall be deemed approved for payment by the Client within ninety (90) calendar days after receipt of the final report by the Client unless the Client, within such ninety (90) calendar day period, gives written notice to the Consultant specifying in detail deficiencies in the Services, the final report. The Consultant shall thereupon promptly make any necessary corrections, and thereafter the foregoing process shall be repeated. 42.2.4 All payments under this Contract shall be made to the accounts of the Consultant specified in the SCC. 42.2.5 With the exception of the final payment under 41.2.3 above, payments do not constitute acceptance of the whole Services nor relieve the Consultant of any obligations hereunder. |
| ### Retention | - The Client shall retain from each payment due to the Consultant the proportion stated in the SCC until Completion of the whole of the Works. - One half the total amounts retained shall be repaid to the Consultant at the time of the payment of the Final Bill pursuant to GCC Clause 42.2.3 and the remaining half shall be paid to the consultant within 15 days after submission of document issued by the concerned Internal Revenue Office that the consultant has submitted his Income Returns. |
| ### Interest on Delayed Payments | - If the Client had delayed payments beyond fifteen (15) days after the due date stated in Clause GCC 42.2.2, interest shall be paid to the Consultant on any amount due by, not paid on, such due date for each day of delay at the annual rate stated in the SCC. |
| ### Liquidated Damages | - The Consultant shall pay liquidated damages to the Client at the rate per day stated in the SCC for each day that the completion of services is later than the Completion Date. The total amount of liquidated damages shall not exceed the amount defined in the SCC. Beyond this limit the contract may be terminated by the Client. The Client may deduct liquidated damages from any payments due to the Consultant. Payment of liquidated damages shall not affect the Consultant’s liabilities. |

# G.  Fairness and Good Faith

| ### Good Faith | 46.1 The Parties undertake to act in good faith with respect to each other’s rights under this Contract and to adopt all reasonable measures to ensure the realization of the objectives of this Contract. |
| --- | --- |

# H.  Settlement of Disputes

| ### Amicable Settlement | 47.1 The Parties shall use their best efforts to settle amicably all disputes arising out of or in connection with this Contract or the interpretation thereof. 47.2 If either Party objects to any action or inaction of the other Party, the objecting Party may file a written Notice of Dispute to the other Party providing in detail the basis of the dispute. The Party receiving the Notice of Dispute will consider it and respond in writing within fifteen (15) days after receipt. If that Party fails to respond within fifteen (15) days, or the dispute cannot be amicably settled within fifteen (15) days following the response of that Party, Clause GCC 48.1 shall apply. |
| --- | --- |
| ### Dispute Resolution | - 48.1 Any dispute between the Parties arising under or related to this Contract that cannot be settled amicably within thirty (30) days after receipt by one party of the other Party’s request for such amicable settlement may be referred to by either Party to the adjudication/arbitration in accordance with the provisions specified in the SCC. |

# I.  Blacklisting

| ### Blacklisting | 49.1 Without prejudice to any other right of the Client under this Contract, Public Procurement Monitoring Office may blacklist a Consultant for his conduct up to three years on the following grounds and seriousness of the act committed by the consultant. - if it is proved that the consultant committed acts pursuant to GCC 22..2, - if the Consultant fails to sign an agreement pursuant to Information to Consultants Clause 29.3, - if it is proved later that the Consultant has committed substantial defect in implementation of the contract or has not substantially fulfilled his obligations under the contract or the completed work is not of the specified quality as per the contract, - if convicted by a court of law in a criminal offence which disqualifies the consultant from participating in the assignment. - if it is proved that the contract agreement signed by the Consultant was based on false or misrepresentation of consultant’s qualification information, - if the consultant fails to submit the professional liability insurance within the period stipulated in the contract. 49.2 A Consultant declared blacklisted and ineligible by the Public procurement Office, and or concerned Donor Agency in case of donor funded project, shall be ineligible to participation the selection process during the period of time determined by the PPMO, and or the concerned donor agency. |
| --- | --- |

# Special Conditions of Contract

| Number of GC Clause | Amendments of, and Supplements to, Clauses in the General Conditions of Contract |
| --- | --- |
| 6.1 and 6.2 | The addresses are: Client : Ministry of Physical Infrastructure Development, Sudur Pashchim Province, Dhangadhi , Kailali E-mail (where permitted): mopidp7@gmail.com Consultant : ___________________________ |
| 8.1 | The Lead Member on behalf of the JV is _______________________ |
| 9.1 | The Authorized Representatives are: For the Client: MoPID, Sudur Pashchim For the Consultant: _____________________ |
| 12.1 | Termination of Contract for Failure to Become Effective: The time period shall be Two Months. |
| 13.1 | Commencement of Services: The number of days shall be Ten Days. |
| 14.1 | Expiration of Contract: The time period shall be Ten Months |
| 21 b. | The Client reserves the right to determine whether the Consultant should be disqualified from providing goods, works or non-consulting services due to a conflict of a nature described in Clause GCC 21.1.3 |
| 24.1 | “Limitation of the Consultant’s Liability towards the Client: (a) Except in the case of gross negligence or willful misconduct on the part of the Consultant or on the part of any person or a firm acting on behalf of the Consultant in carrying out the Services, the Consultant, with respect to damage caused by the Consultant to the Client’s property, shall not be liable to the Client: (i) for any indirect or consequential loss or damage; and (ii) for any direct loss or damage that exceeds (A) the total payments for professional fees and reimbursable expenditures made or expected to be made to the Consultants hereunder, or (B) the proceeds the Consultants may be entitled to receive from any insurance maintained by the Consultants to cover such a liability, whichever of (A) or (B) is higher; (b) This limitation of liability shall not (i) affect the Consultant’s liability, if any, for damage to Third Parties caused by the Consultant or any person or firm acting on behalf of the Consultant in carrying out the Services; (ii) be construed as providing the Consultant with any limitation or exclusion from liability which is prohibited by the Applicable Law of the Client’s country. |
| 25.1 | NA |
| 28.1 | NA |
| 28.2 | [The Consultant shall not use these …….documents and software……….. for purposes unrelated to this Contract without the prior written approval of the Client.] |
| - 33.1 - (a) through (f) | - NA |
| 33.1(g) | - As Per ToR |
| - 39.1 | - The Contract price is: _______________________ |
| 42.2 | - The payment schedule: As Mentioned in ToR |
| - 42.2.1 | - NA |
| - 42.2.4 | - The accounts are: - for local currency: ______________________ |
| - 43.1 | - The proportion of payments retained is: 5% of Agreement Amount |
| - 44.1 | - The interest rate is: NA. |
| - 45.1 | - The liquidated damage is: 0.05%per day. - The maximum amount of liquidated damages is: 10% of the sum stated in the Agreement. |
| - 48. | Contracts with domestic consultants: - Arbitration shall be conducted in accordance with Nepal Arbitration Act |

# Appendices

- Appendix A – Terms of Reference

- [Note:  This Appendix shall include the final Terms of Reference (TORs) worked out by the Client and the Consultant during the negotiations; dates for completion of various tasks; location of performance for different tasks; detailed reporting requirements and list of deliverables against which the payments to the Consultant will be made; Client’s input, including counterpart personnel assigned by the Client to work on the Consultant’s team; specific tasks or actions that require prior approval by the Client.

- Insert the text based on the Section 7 (Terms of Reference) of the ITC in the RFP and modified based on the Forms TECH-1 through TECH-5 in the Consultant’s Proposal. Highlight the changes to Section 5 of the RFP]

- Appendix B - Key Experts

- [Insert a table based on Form TECH-6 of the Consultant’s Technical Proposal and finalized at the Contract’s negotiations. Attach the CVs (updated and signed by the respective Key Experts) demonstrating the qualifications of Key Experts.]

- [Specify Hours of Work for Key Experts: List here the hours of work for Key Experts; travel time to/ from the Client’s country; public holidays etc. Make sure there is consistency with Form TECH-6. In particular: one month equals twenty five (25) working (billable) days. One working (billable) day shall be not less than seven (7) working (billable) hours (total 40 hours a week). ]

- Appendix C – Breakdown of Contract Price

- {Insert the table with the unit rates to arrive at the breakdown of the lump-sum price. The table shall be based on [Form FIN-3 and FIN-4] of the Consultant’s Proposal and reflect any changes agreed at the Contract negotiations, if any. The footnote shall list such changes made to [Form FIN-3 and FIN-4] at the negotiations or state that none has been made.}

- Model Form I

- Breakdown of Agreed Fixed Rates in Consultant’s Contract

- We hereby confirm that we have agreed to pay to the Experts listed, who will be involved in performing the Services, the basic fees and away from the home office allowances (if applicable) indicated below:

- (Expressed in [insert name of currency])*

| - Experts |  | - 1 | - 2 | - 3 | - 4 | - 5 | - 6 | - 7 | - 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Name | - Position | - Basic Remuneration rate per Working Month/Day/Year | - Social Charges1 | - Overhead1 | - Subtotal | - Profit2 | - Away from Home Office Allowance | - Agreed Fixed Rate per Working Month/Day/Hour | - Agreed Fixed Rate per Working Month/Day/Hour1 |
| - Home Office |  |  |  |  |  |  |  |  |  |
| - Work in the Client’s Country |  |  |  |  |  |  |  |  |  |

- 1	Expressed as percentage of 1

- 2	Expressed as percentage of 4

- *    If more than one currency, add a table

- Signature	Date

- Name and Title:

- Appendix D - Form of Advance Payments Guarantee

- [See Clause GCC 42.2.1]

Bank Guarantee for Advance Payment

Guarantor: _____________________________ [insert commercial Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	_________________ [name and address of Client]

Date:	________________[insert date]

ADVANCE PAYMENT GUARANTEE No.:	_________________[insert number]

We have been informed that ____________ [name of Consultant or a name of the Joint Venture, same as appears on the signed Contract] (hereinafter called "the Consultant") has entered into Contract No. _____________ [reference number of the contract] dated ____________ [insert date] with the Beneficiary, for the provision of __________________ [brief description of Services] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, an advance payment in the sum of ___________ [insert amount in figures] () [amount in words] is to be made against an advance payment guarantee.

At the request of the Consultant, we, as Guarantor, hereby irrevocably undertake to pay the Beneficiary any sum or sums not exceeding in total an amount of ___________ [amount in figures] () [amount in words]1 upon receipt by us of the Beneficiary’s complying demand supported by the Beneficiary’s written statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand,  stating that the Consultant is in breach of their obligation under the Contract because the Consultant has failed to repay the advance payment in accordance with the Contract conditions, specifying the amount which the Consultant has filed to repay.

It is a condition for any claim and payment under this guarantee to be made that the advance payment referred to above must have been received by the Consultant on their account number ___________ at _________________ [name and address of bank].

The maximum amount of this guarantee shall be progressively reduced by the amount of the advance payment repaid by the Consultant as indicated in certified statements or invoices marked as “paid” by the Client which shall be presented to us. This guarantee shall expire, at the latest, upon our receipt of the payment certificate or paid invoice indicating that the Consultant has made full repayment of the amount of the advance payment, or on the __ day of ___________ [month], _____ [year],2  whichever is earlier.  Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 revision, ICC Publication No. 758.

_____________________

[signature(s)]

Note:	All italicized text is for indicative purposes only to assist in preparing this form and shall be deleted from the final product.

In the case of selections that do not include cost as an evaluation factor (i.e., QBS, CQS, and SSS), the Client may use an expanded version of this Form to add columns to request social charges, overhead, other charges (such as premium for field assignments in difficult locations) and the multiplier.

As identified in the Summary and Personnel Evaluation Sheet.

1	The Guarantor shall insert an amount representing the amount of the advance payment and denominated either in the currency(ies) of the advance payment as specified in the Contract, or in a freely convertible currency acceptable to the Client.

2	Insert the expected expiration date. In the event of an extension of the time for completion of the Contract, the Client would need to request an extension of this guarantee from the Guarantor.  Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Client might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months][one year], in response to the Client’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”